ДОКУМЕНТ №22

# Deployment / Local Server / Cloud / Backup

Топология эксплуатации для Codex и DevOps: Local Primary, Docker Compose, PostgreSQL/PostGIS, Redis/BullMQ, object storage, TLS, edge-cloud replication, backup/PITR, restore/DR, updates и scale-out

Цель Приложение должно одинаково предсказуемо устанавливаться в хозяйстве, работать без внешнего Интернета, безопасно обновляться, восстанавливаться после потери сервера и масштабироваться до централизованного/холдингового контура без изменения бизнес-модели.

Версия 1.0 • 170 deployment requirements • 26 сентября 2026 г.

# 1. Deployment Principles

| Principle | Meaning |
| --- | --- |
| Local-first | Критичные операции хозяйства не зависят от внешнего Интернета. |
| Single write authority | В каждый момент существует ровно один operational write authority для tenant/site. |
| Same product | Local и central используют те же domain/API/event contracts. |
| Durable before async | Domain commit сохраняется в PostgreSQL прежде, чем зависит от Redis/внешних систем. |
| Replaceable infrastructure | S3/observability/push/cloud providers находятся за adapters/contracts. |
| Restore is feature | Backup без доказанного restore не считается готовым. |
| Measured sizing | PILOT/ENTERPRISE/GROWTH sizing подтверждается NFR benchmark, а не обещанием по модели CPU. |
| No hidden manual magic | Install/update/backup/restore steps скриптуются и документируются. |

# 2. Deployment Modes

| Mode | Write authority | Use | Internet outage |
| --- | --- | --- | --- |
| LOCAL_PRIMARY | Local Server | Основной профиль хозяйства/цеха со слабым/нестабильным Интернетом. | Работа продолжается локально; cloud/FGIS/provider jobs queue. |
| CENTRAL_PRIMARY | Central/cloud server | Организация с стабильной связью или централизованная эксплуатация. | Mobile continues offline; server-side operation unavailable if central unreachable unless separate continuity profile. |
| DEMO_DEV | Developer/demo environment | Разработка, тестирование, демо. | Not a production continuity promise. |

Запрещённая архитектура LOCAL_PRIMARY и Cloud никогда не принимают параллельные business writes в одну и ту же operational область. PostgreSQL streaming/logical replication может использоваться для HA/read within one authority domain, но не как скрытый local-cloud multi-master.

# 3. LOCAL_PRIMARY reference topology

Mobile / Web / Weigh station / Factory terminals
                 |
             HTTPS LAN
                 |
        +-------------------+
        | Reverse Proxy/TLS |
        +---------+---------+
                  |
        +---------v---------+
        | NestJS API        |
        +----+---------+----+
             |         |
      +------v--+   +--v----------------+
      |Postgres |   | Redis / BullMQ    |
      |PostGIS  |   | async workers     |
      +------+--+   +----+--------------+
             |           |
      +------v----+  +---v------------------------------+
      | MinIO/S3  |  | integration/report/raster workers|
      +-----------+  +----------+-----------------------+
                               |
                       local 1C / devices
                               |
                         Internet when available
                               |
                     Edge Replication / External APIs
                               |
                         Cloud / FGIS / providers

# 4. CENTRAL / HOLDING reference topology

Sites / Mobile clients
      |
   HTTPS
      |
 Load balancer / ingress
      |
 +----+-------------+----------------+
 | API replicas     | worker pools   |
 +----+-------------+----------------+
      |             |
 PostgreSQL      Redis/BullMQ
 primary/HA         |
      |         specialized workers
      |
 Object storage / observability

Local-primary sites -> replication receiver -> holding analytics/read models
(no reverse write authority)

# 5. Runtime Service Catalog

| Service | Role | Status | Exposure | Notes |
| --- | --- | --- | --- | --- |
| gateway | Reverse proxy/TLS | Required | 443 inbound | Routes Web/API; rate/security headers. |
| api | NestJS core API | Required | internal HTTP | Stateless app workers. |
| web | Next.js | Required for web | internal HTTP | Management/admin UI. |
| worker-core | BullMQ domain/event workers | Required | Redis/Postgres | Projections/event delivery. |
| worker-integrations | 1C/FGIS/external workers | Required if integrations | Redis/outbound | Isolated quotas. |
| worker-reports | PDF/XLSX/export workers | Required | Redis/Object store | Heavy jobs separated. |
| worker-raster | GIS/remote sensing | Optional/module | Redis/Object/PostGIS | CPU/RAM-heavy isolation. |
| postgres | PostgreSQL + PostGIS | Required | internal 5432 | Transactional authority. |
| redis | Redis for BullMQ/cache | Required | internal 6379 | Not source of truth. |
| objectstore | MinIO/S3-compatible | Required | internal S3 | Files, docs, imagery. |
| ai | Python/FastAPI | Optional | internal HTTP | AI/analytics only. |
| otel-collector | OpenTelemetry Collector | Recommended | OTLP internal | Telemetry pipeline. |
| edge-bridge | Device/industrial adapter | Optional | device protocols | No direct DB access. |

# 6. Repository & Compose layout

/deploy
  /compose
    compose.yaml
    compose.production.yaml
    compose.observability.yaml
    compose.edge.yaml
    .env.example
  /config
    deployment.schema.json
    security-profile.yaml
  /scripts
    preflight.sh
    install.sh
    update.sh
    rollback.sh
    backup.sh
    restore.sh
    verify.sh
  /runbooks
    install.md
    update.md
    rollback.md
    backup.md
    restore.md
    disk-full.md
    postgres-failure.md
    redis-failure.md

Docker Compose остаётся V1 baseline для single-host local deployments. Docker официально документирует Compose как способ определения multi-container приложения и отдельные production overrides; production configuration должна отличаться от dev bind mounts/debug settings.

# 7. Network / Port Matrix

| Port | Source | Destination | Purpose | User exposed |
| --- | --- | --- | --- | --- |
| 443/TCP | User LAN / approved Internet | gateway | HTTPS web/API | Yes |
| 22/TCP | Admin network/VPN only | host | SSH admin | Optional/restricted |
| 5432/TCP | Internal/admin only | postgres | DB | No user LAN |
| 6379/TCP | Internal only | redis | BullMQ/cache | No |
| 9000/9001 or provider ports | Internal/admin only | objectstore | S3/admin | No user LAN |
| 4317/4318 | Internal only | otel | OTLP | No |
| MQTT/Modbus/vendor | Industrial/device zone | edge bridge | IoT | Only if module enabled |

# 8. Persistent Storage Layout

| Path example | Content | Storage class | Rule |
| --- | --- | --- | --- |
| /srv/agro/postgres | PostgreSQL data | Fast NVMe/SSD | Highest priority; not shared with temp export. |
| /srv/agro/object | MinIO/object data | Expandable SSD/HDD profile | Attachments/docs/raster. |
| /srv/agro/backup-staging | Short-lived local backup staging | Separate volume if possible | Not only backup copy. |
| /srv/agro/config | Non-secret deployment config | Small | Versioned/backed up. |
| /srv/agro/otel-buffer | Optional local telemetry buffer | Bounded | May be disposable by policy. |
| /srv/agro/tmp | Render/import temp | Bounded/quota | Cleanable; no canonical data. |

# 9. PostgreSQL / PostGIS operational profile

PostgreSQL is the transactional source of truth for domain state, event outbox, sync receipts and audit metadata.

PostGIS extension is initialized/migrated with version compatibility tests.

Database credentials are split by purpose: migration role, application role, backup role, observability/read role.

WAL archiving + base backup is ENTERPRISE PITR baseline. `pg_dump` remains useful for portability/selected logical restore but is not the only large-production backup.

Streaming standby is optional for HA inside one authority domain. It does not change application write-authority rules.

Autovacuum, storage growth, long transactions, locks, replication slots and WAL archive success are monitored.

PostgreSQL 18 documentation continues to distinguish SQL dump, file-system backup and continuous archiving/PITR as separate backup approaches, and documents streaming replication/hot standby as built-in HA mechanisms.

# 10. Redis / BullMQ topology

| Queue | Examples | Worker pool | Failure behavior |
| --- | --- | --- | --- |
| core-events | projections, event handlers | worker-core | Retry/idempotent; critical event source is PostgreSQL outbox. |
| integrations | 1C/FGIS/GPS/webhooks | worker-integrations | Provider-specific rate/backoff/DLQ. |
| notifications | push/email/MAX/Telegram | notification worker | Transport failure does not remove in-app case. |
| reports | PDF/XLSX/export | worker-reports | Heavy memory/CPU separated. |
| media | image/transcode/upload finalize | media worker | Retryable; object checksum. |
| raster | NDVI/index/zonal stats | worker-raster | CPU/RAM isolation. |
| replication | local->cloud messages/object refs | edge replication worker | Durable source cursor/outbox in Postgres. |

BullMQ supports worker-based asynchronous processing and automatic retries with attempts/backoff. We use that transport capability, but retain business durability/idempotency in our PostgreSQL/outbox/inbox model rather than treating Redis as the only durable record.

# 11. Object Storage profile

| Logical area | Content | Policy |
| --- | --- | --- |
| attachments | Photos, evidence, scans | Versioning optional by class; lifecycle based on domain retention. |
| documents | Generated/signed/external originals | Versioning required; object lock/immutable copy for selected profiles. |
| raster | Satellite originals/COG/derived products | Large-object optimized; lifecycle/cache tiers. |
| exports | Temporary reports/packages | Short retention lifecycle. |
| backup | Backup bundles/object copies | Separate credentials/policy; preferably separate failure domain. |

MinIO/S3 versioning is used as protection against accidental overwrite/delete for selected buckets. Object-lock/WORM-like retention is a separate optional infrastructure profile for signed/audit/backup copies; the application must not assume every S3 provider implements identical retention features.

# 12. Edge -> Cloud replication contract

edge_replication_outbox
  id
  tenant_id
  local_sequence
  event_id
  object_refs[]
  payload
  created_at
  state: PENDING | SENDING | ACKED | RETRY_WAIT | DEAD_LETTER
  attempts
  last_error

CloudReceiver:
  authenticate edge installation
  verify tenant/site
  dedupe event_id
  apply to replica/read model
  ACK cursor

| Rule | Meaning |
| --- | --- |
| Domain events first | Cloud copy is built from canonical business events/snapshots. |
| Object refs separate | Attachments/raster can arrive later; missing object does not invalidate metadata ACK if contract allows. |
| No write-back | Cloud analytics cannot edit LocalPrimary domain by writing replica tables. |
| Explicit commands only | Any central instruction to local site travels as explicit integration/command workflow with authority rules. |
| Rebootstrap | Controlled snapshot + cursor can rebuild central replica. |

# 13. Installation workflow

1. Run preflight
2. Create deployment config
3. Provision TLS/hostname
4. Pull pinned images
5. Create secrets/secret references
6. Start PostgreSQL/object/Redis
7. Run migrations/extensions
8. Bootstrap buckets/policies
9. Start API/workers/web
10. Create one-time bootstrap admin
11. Run verification suite
12. Configure backup + monitoring
13. Record deployment manifest

| Check | Pass rule |
| --- | --- |
| CPU/RAM | Meets selected profile minimum/headroom. |
| Disk | Capacity, filesystem, free %, backup path. |
| DNS/hostname | Resolvable from client LAN. |
| Time | NTP synchronized. |
| Ports | No conflict; only expected exposure. |
| TLS | Certificate/private-key path or provisioning mode valid. |
| Docker | Supported Engine/Compose versions. |
| Kernel/storage | Required Docker/resource capabilities present. |
| Backup destination | Reachable and not same-only failure domain. |

# 14. Update / rollback workflow

PRECHECK
  -> successful recent backup?
  -> disk/headroom?
  -> migration compatibility?
  -> client compatibility?
  -> connector/cert health?

DOWNLOAD/VERIFY IMAGES
  -> MAINTENANCE/ROLLING PLAN
  -> EXPAND migration
  -> deploy compatible app
  -> migrate/backfill jobs
  -> verify
  -> CONTRACT migration only after rollback window

| Failure point | Required response |
| --- | --- |
| Image pull/verification | Do not disturb running version. |
| Migration precheck | Abort before schema change. |
| Migration failure | Stop deployment; capture logs; restore/repair according to migration runbook. |
| API health fail | Rollback compatible image; do not blindly reverse irreversible migration. |
| Worker health fail | Pause affected queues; rollback worker image. |
| Mobile incompatibility | Server rejects unsupported commands with explicit upgrade/reset policy. |

# 15. Backup Strategy

| Backup class | Mechanism | Profile | Purpose |
| --- | --- | --- | --- |
| PostgreSQL PITR | Base backup + continuous WAL archive | ENTERPRISE | RPO <=15 min target; restore point selectable. |
| PostgreSQL logical | pg_dump/pg_dumpall selected | ALL | Portability, selective recovery, audit convenience. |
| Object storage | Versioned/copy backup | ALL | Documents/evidence/raster; retention by data class. |
| Deployment config | Config/schema/manifests | ALL | No plaintext private secrets. |
| Secrets | Secret provider export/recovery process | ALL | Separate protected workflow. |
| Audit checkpoints | External checkpoint/archive | ENTERPRISE/security profile | Tamper evidence survives primary DB compromise. |

# 16. Example backup schedule baseline

| Job | Frequency | Retention example | Reason |
| --- | --- | --- | --- |
| WAL archive | Continuous | 14-35 days or according to base-backup cycle/profile | PITR. |
| Base backup | Daily baseline ENTERPRISE | 7 daily + weekly/monthly according to customer policy | Fast DR/PITR base. |
| Logical dump | Daily/weekly depending database size | 7-30 days | Portability/selected recovery. |
| Object incremental/copy | Daily; critical originals sooner if supported | Policy-based | File recovery. |
| Config manifest | On every release/config change + daily | Version history | Rebuild deployment. |
| Restore drill | Quarterly ENTERPRISE | Evidence retained | Prove RPO/RTO. |

Retention is a deployment profile, not hard law Числа выше - инженерный baseline. Финальная retention policy зависит от заказчика, объёмов, договоров, ПДн, юридических документов и стоимости хранения. Codex должен реализовать конфигурируемую политику, а не зашить эти сроки в бизнес-код.

# 17. Full Restore / Disaster Recovery sequence

| Step | Action | Acceptance |
| --- | --- | --- |
| DR-01 | Declare incident and freeze authority | Ensure original/alternate server cannot both accept writes. |
| DR-02 | Provision clean supported host | OS/Docker/disk/network/time. |
| DR-03 | Restore deployment manifest and PKI/secrets references | Verify identity/hostname. |
| DR-04 | Restore PostgreSQL base + WAL to selected recovery point | Verify database consistency. |
| DR-05 | Restore/attach object storage | Verify object hashes/signed docs. |
| DR-06 | Start Redis/queues empty or from supported backup profile | Rebuild async state from DB/outbox where designed. |
| DR-07 | Start application with integrations paused | Run migrations only if target release requires. |
| DR-08 | Verify audit chain/checkpoints | No unexplained gaps. |
| DR-09 | Run critical smoke journeys | Login, field/task, warehouse, weighing, production, file, sync. |
| DR-10 | Resume integrations/replication | Observe backlog and dedup. |
| DR-11 | Reopen writes | Only after authority verification. |
| DR-12 | Record achieved RPO/RTO and evidence | Close/postmortem. |

# 18. High Availability profiles

| Profile | Database | App/worker | Object storage | Expected use |
| --- | --- | --- | --- | --- |
| PILOT | Single PostgreSQL + strong backup | Single host/restart policies | Single S3-compatible instance + backup | Cost-efficient; DR rather than automatic HA. |
| ENTERPRISE-SINGLE | Single primary + optional standby | Multiple processes/containers on host; restart | Separate/replicated object storage profile | Local enterprise where simplicity preferred. |
| ENTERPRISE-HA | Primary + streaming standby/failover tooling | Multiple hosts/replicas | HA object backend | Sites requiring reduced host failure downtime. |
| GROWTH/CENTRAL | Dedicated HA PostgreSQL/managed equivalent | Scale-out API/workers/orchestrator | Clustered/managed S3 | Holding/central service. |

PostgreSQL built-in streaming replication/hot standby is suitable for standby designs inside the same authority domain; failover tooling and fencing remain deployment responsibilities and must prevent two writable primaries.

# 19. Observability deployment

Applications / Postgres exporters / host metrics
                    |
                  OTLP
                    v
             OpenTelemetry Collector
              /      |                metrics    logs    traces
            |        |        |
       approved backends / local stack / central stack

OpenTelemetry documents both agent and gateway deployment patterns. Our baseline uses a local Collector as a replaceable collection boundary so applications do not hard-code a particular monitoring vendor.

| Signal | Required examples |
| --- | --- |
| Metrics | API latency/errors; queue lag; DB connections/locks/disk; sync backlog; replication; backup. |
| Logs | Structured application/worker/connector/security logs with correlation IDs. |
| Traces | Critical HTTP -> command -> outbox -> worker -> integration chain. |
| Alerts | Disk, DB, queues, backup failure, cert expiry, connector dead letters, authority anomalies. |

# 20. Deployment security hardening

| Layer | Baseline |
| --- | --- |
| Host | Firewall, patched OS, restricted admin, disk encryption/profile, physical protection. |
| Docker | Pinned images, resource limits, no Docker socket inside app containers, no privileged mode. |
| DB | Not exposed to user LAN; least-privilege roles. |
| Redis | Internal only; no anonymous/public endpoint. |
| Object store | No anonymous buckets; admin console restricted. |
| Secrets | Outside repository/config exports; redaction. |
| Backups | Encrypted; separate key; protected copy. |
| Ingress | TLS, HSTS for public, request limits, security headers. |
| Support | Break-glass/time-bound; no permanent vendor superuser. |

# 21. Scale-out path

PILOT
 single Linux host / Docker Compose
        |
        v
ENTERPRISE
 stronger host + isolated workers + backup/PITR
 optional DB standby / separate object storage
        |
        v
GROWTH / CENTRAL
 load-balanced API replicas
 worker pools
 dedicated HA PostgreSQL
 Redis HA profile
 scalable S3
 optional orchestrator (e.g. Kubernetes)

Kubernetes is not a V1 prerequisite for a farm Local Server.

We do not split bounded contexts into microservices merely because the system grows; extraction requires measured scaling/failure/team need.

Report/raster/AI/integration workers are the first workloads to scale independently.

Database partitioning, indexes and read models are exhausted before introducing distributed database complexity.

# 22. Full Deployment Requirements Registry

| Area | Count |
| --- | --- |
| BACKUP | 14 |
| COMPOSE | 10 |
| EDGE_CLOUD | 10 |
| ENVIRONMENTS | 6 |
| HOST | 10 |
| INSTALL | 8 |
| NETWORK | 10 |
| OBJECT_STORAGE | 10 |
| OBSERVABILITY | 8 |
| OPERATIONS | 8 |
| POSTGRESQL | 14 |
| REDIS_QUEUE | 8 |
| RESTORE_DR | 8 |
| SCALING | 8 |
| SERVICES | 10 |
| TLS | 8 |
| TOPOLOGY | 10 |
| UPDATE | 10 |
| TOTAL | 170 |

## 22.1. BACKUP

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-091 | Backup classes | DB PITR/base, logical dump, object copy/version, config, audit checkpoint, secrets references documented separately. | Runbook audit | ALL |
| DEP-092 | Failure domain | Primary backup target must not be same physical disk as only production copy. | Physical audit | ALL |
| DEP-093 | Encryption | Backups encrypted; key kept separately. | Restore test | ALL |
| DEP-094 | Immutable/offline copy | At least one protected copy for ENTERPRISE/high-risk profile. | Policy test | ALL |
| DEP-095 | Schedule | ENTERPRISE: continuous WAL/PITR + daily base/object job baseline; logical dumps configurable. | Scheduler test | ALL |
| DEP-096 | Retention | Daily/weekly/monthly retention defined by customer/profile; no indefinite accidental growth. | Policy audit | ALL |
| DEP-097 | Success evidence | Every run records start/end/bytes/checksum/result and triggers alert on failure. | Monitoring test | ALL |
| DEP-098 | Quarterly restore | ENTERPRISE restore drill at least quarterly; pilot before acceptance and after major backup change. | Evidence | ALL |
| DEP-099 | Restore order | Infrastructure -> secrets/PKI -> PostgreSQL -> object store -> queues/projections -> integrations -> verification. | Runbook test | ALL |
| DEP-100 | No Redis-only restore dependence | Redis can be rebuilt/restarted without treating it as canonical business backup. | Chaos test | ALL |
| DEP-101 | PITR validation | Restore to timestamp/LSN in isolated environment and verify domain/audit/object references. | Drill | ALL |
| DEP-102 | Backup monitoring | Last successful backup/age/RPO exposure visible to admin/ops. | Dashboard test | ALL |
| DEP-103 | Unsynced mobile warning | Backup status never claims to protect device-only unsynced facts. | UX test | ALL |
| DEP-104 | Privacy deletion | Backup expiry/legal hold/cryptographic deletion handling documented in retention profile. | Privacy audit | ALL |

## 22.2. COMPOSE

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-021 | Base manifest | compose.yaml contains portable service definitions; environment overrides separate. | Config review | ALL |
| DEP-022 | Production override | compose.production.yaml removes dev mounts/debug and sets restart/resource/production config. | Config test | ALL |
| DEP-023 | Profiles | Optional services enabled via Compose profiles, not duplicate stacks. | Config test | ALL |
| DEP-024 | Immutable images | Production images referenced by release tag/digest; no `latest`. | Release gate | ALL |
| DEP-025 | Restart policy | Long-running services use explicit restart policy appropriate to production. | Restart test | ALL |
| DEP-026 | Health checks | All critical services have meaningful health/readiness checks. | Health test | ALL |
| DEP-027 | Dependency readiness | App startup waits/retries on dependency readiness in application logic; startup order alone is not trusted. | Restart chaos | ALL |
| DEP-028 | Resource limits | API/workers/AI/report/raster services have explicit CPU/memory constraints. | Stress test | ALL |
| DEP-029 | Persistent volumes | PostgreSQL/object/monitoring state stored on explicit persistent volumes/mounts. | Restart test | ALL |
| DEP-030 | No source bind mounts prod | Production code is inside immutable image, not host source bind mount. | Config audit | ALL |

## 22.3. EDGE_CLOUD

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-113 | Replication unit | Replicate domain events/change envelopes/object refs, not arbitrary database row mirroring. | Contract test | ALL |
| DEP-114 | Idempotency | Cloud receiver deduplicates replication message/event ID. | Replay test | ALL |
| DEP-115 | Ordering | Per aggregate/event sequence respected where required; no global order assumption. | Ordering test | ALL |
| DEP-116 | Backlog | Local durable replication outbox survives Internet outage/server restart. | Outage test | ALL |
| DEP-117 | Attachments | Object replication decoupled/retryable from metadata events. | Failure test | ALL |
| DEP-118 | Bandwidth control | Replication supports rate limits/priority so operational LAN/work is not starved. | Network test | ALL |
| DEP-119 | Conflict | Cloud analytics copy cannot send domain corrections back unless explicit command/integration path exists. | Security test | ALL |
| DEP-120 | Rebootstrap | Central replica can rebootstrap from controlled snapshot + cursor when backlog/history insufficient. | Recovery test | ALL |
| DEP-121 | Tenant encryption | Transport TLS; optional tenant/customer encryption profile for object replication. | Security audit | ALL |
| DEP-122 | Metrics | Lag, backlog count/bytes, last ack, oldest unsent visible. | Ops dashboard | ALL |

## 22.4. ENVIRONMENTS

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-149 | Environment separation | DEV/TEST/STAGE/PROD logically separated configs/secrets/data. | Audit | ALL |
| DEP-150 | No prod data in test | Synthetic/sanitized data only unless approved exception. | Audit | ALL |
| DEP-151 | Staging parity | Staging uses same deployment topology/components where feasible, smaller capacity. | Release test | ALL |
| DEP-152 | Sandbox connectors | FGIS/1C/external mocks/sandboxes used; CI not coupled to live providers. | CI test | ALL |
| DEP-153 | Test certificates | Never reuse production private keys/secrets in test. | Secret audit | ALL |
| DEP-154 | Feature flags | Tenant/environment-scoped; owner/expiry; default safe. | Config audit | ALL |

## 22.5. HOST

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-011 | Server OS | Supported x86_64 Linux server distribution; exact matrix pinned per release. | Fresh host test | ALL |
| DEP-012 | Container runtime | Docker Engine + Docker Compose plugin baseline for PILOT/ENTERPRISE single-host deployments. | Version check | ALL |
| DEP-013 | Root usage | Application containers run non-root where practical; privileged containers forbidden by default. | Security scan | ALL |
| DEP-014 | Clock | Host time synchronized by NTP/chrony/system service; drift monitored. | Ops test | ALL |
| DEP-015 | Hostname/DNS | Stable local hostname/FQDN for Local Server; clients never depend on changing DHCP IP only. | Network test | ALL |
| DEP-016 | Storage | Database on local fast SSD/NVMe; backups on separate failure domain. | Sizing audit | ALL |
| DEP-017 | Filesystem free space | Alert >=80%; critical >=90%; noncritical jobs throttled at critical threshold. | Disk pressure test | ALL |
| DEP-018 | Resource reservation | Container CPU/memory limits defined; host capacity leaves OS/database safety headroom. | Stress test | ALL |
| DEP-019 | Swap policy | Configured deliberately; database/storage performance tested; no uncontrolled memory overcommit. | Host audit | ALL |
| DEP-020 | Physical security | Local server/customer deployment has protected access/power/environment profile. | Acceptance checklist | ALL |

## 22.6. INSTALL

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-123 | Preflight | Installer validates CPU/RAM/disk/ports/DNS/time/TLS paths before deployment. | Fresh host test | ALL |
| DEP-124 | Config template | `.env`/secret refs generated from typed deployment config; no hidden manual edits. | Install test | ALL |
| DEP-125 | Bootstrap admin | First admin created through one-time secure bootstrap flow, then token invalidated. | Security test | ALL |
| DEP-126 | Database init | Migrations and extensions run through dedicated migration role/job. | Install test | ALL |
| DEP-127 | Bucket init | Required buckets/policies/versioning configured idempotently. | Install test | ALL |
| DEP-128 | Health acceptance | Installer ends only after health/readiness and basic transaction smoke pass. | Install test | ALL |
| DEP-129 | Demo data | Demo seed profile optional and impossible to enable accidentally in production tenant. | Security test | ALL |
| DEP-130 | Uninstall | Removal workflow never deletes data volumes/backups without explicit destructive confirmation/profile. | Uninstall test | ALL |

## 22.7. NETWORK

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-041 | Public/LAN ingress | Only HTTPS ingress and explicitly needed device ports exposed to user/device networks. | Port scan | ALL |
| DEP-042 | Database network | PostgreSQL only on internal service/admin network. | Port scan | ALL |
| DEP-043 | Redis network | Redis only internal; no LAN/public bind. | Port scan | ALL |
| DEP-044 | Object storage API | Private/internal by default; client file access uses signed/authorized application path. | Access test | ALL |
| DEP-045 | Industrial network | Optional edge gateway bridges industrial/device network to application network; no DB route from PLC/sensor network. | Segmentation test | ALL |
| DEP-046 | Admin network | SSH/admin tooling restricted to trusted network/VPN/customer security profile. | Network audit | ALL |
| DEP-047 | Outbound egress | External connectors use explicit allowlist/profile where customer security requires. | Egress test | ALL |
| DEP-048 | No discovery dependency | Core workflow does not require public Internet DNS if local server/LAN available. | Offline test | ALL |
| DEP-049 | IPv4 baseline | IPv4 supported baseline; IPv6 readiness not assumed for local device estate. | Compatibility | ALL |
| DEP-050 | MTU/proxy | Deployment supports enterprise HTTP proxy and configurable MTU path without hard-coded direct egress. | Environment test | ALL |

## 22.8. OBJECT_STORAGE

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-081 | S3 abstraction | Application uses S3-compatible client abstraction; bucket names/paths configurable. | Contract test | ALL |
| DEP-082 | Buckets | Separate logical buckets/prefixes for attachments, documents, raster, exports, backups where appropriate. | Config test | ALL |
| DEP-083 | Versioning | Enable versioning for critical document/object buckets according to retention profile. | Restore object test | ALL |
| DEP-084 | Object lock | Optional immutable/object-lock bucket for signed/legal/audit/backup copies where infrastructure supports. | Retention test | ALL |
| DEP-085 | Checksums | Completed file metadata stores content checksum. | Integrity test | ALL |
| DEP-086 | Lifecycle | Temporary exports/uploads cleaned by lifecycle; permanent originals excluded. | Lifecycle test | ALL |
| DEP-087 | Large objects | Multipart upload/resumable; app memory independent of full object size. | Upload test | ALL |
| DEP-088 | Access | No anonymous bucket access in production. | Security scan | ALL |
| DEP-089 | Backup | Object data/version metadata included in backup/replication plan. | Restore drill | ALL |
| DEP-090 | Growth | Object storage path supports expansion/migration without changing domain IDs. | Capacity test | ALL |

## 22.9. OBSERVABILITY

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-141 | OTel endpoint | Apps emit OTLP or compatible instrumentation to local/central collector profile. | Trace test | ALL |
| DEP-142 | Metrics retention | Operational metrics backend configurable; no business source dependence on monitoring stack. | Failure test | ALL |
| DEP-143 | Logs | Structured logs shipped locally/centrally; local buffering when external log backend unavailable. | Outage test | ALL |
| DEP-144 | No PII labels | Metrics/traces avoid high-cardinality IDs/PII in labels. | Telemetry audit | ALL |
| DEP-145 | Dashboards | API, DB, queues, sync, integrations, telemetry, storage, backup dashboards available. | Ops acceptance | ALL |
| DEP-146 | Alert routing | Critical infra alert creates ops notification without depending solely on same failed channel. | Chaos test | ALL |
| DEP-147 | Collector outage | App continues business work if observability collector unavailable; buffers/drops telemetry safely by policy. | Failure test | ALL |
| DEP-148 | Clock | Clock drift monitored because auth/events/signatures depend on time. | Ops test | ALL |

## 22.10. OPERATIONS

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-163 | Runbooks | Install/update/rollback/backup/restore/disk-full/DB/Redis/cert/connector runbooks versioned. | Ops audit | ALL |
| DEP-164 | Support bundle | Redacted diagnostics includes versions/health/log slices/queue/DB stats without secrets. | Support test | ALL |
| DEP-165 | Remote support | No permanent unrestricted remote access; customer/profile-controlled support tunnel/break-glass. | Security audit | ALL |
| DEP-166 | Capacity review | Monthly/quarterly growth review for production depending scale. | Ops process | ALL |
| DEP-167 | Backup owner | Named responsible owner and escalation path. | Ops audit | ALL |
| DEP-168 | Restore owner | Named person/team authorized to execute DR. | Ops audit | ALL |
| DEP-169 | Change log | Deployment change/release/migration recorded. | Release audit | ALL |
| DEP-170 | License inventory | Third-party/container licenses tracked in SBOM/release package. | Release audit | ALL |

## 22.11. POSTGRESQL

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-059 | Extensions | PostGIS enabled; extension versions pinned/tested per release. | Migration test | ALL |
| DEP-060 | Database roles | Separate app/migration/backup/readonly-monitoring roles. | Privilege audit | ALL |
| DEP-061 | Connection pool | Bounded application pool; no uncontrolled connection-per-request. | Load test | ALL |
| DEP-062 | WAL | WAL configured for PITR profile in ENTERPRISE. | Backup test | ALL |
| DEP-063 | Base backup | Periodic base backup plus WAL archive for ENTERPRISE PITR. | Restore drill | ALL |
| DEP-064 | Logical dump | Periodic pg_dump logical backup for portability/selected recovery; not sole large-prod recovery strategy. | Restore test | ALL |
| DEP-065 | Checksums | Enable data checksums when supported/deployment profile planned from initialization. | Host config review | ALL |
| DEP-066 | Autovacuum | Autovacuum remains enabled/tuned; no global disable. | Ops audit | ALL |
| DEP-067 | Long transactions | Alert on long-running/open transactions. | Monitoring test | ALL |
| DEP-068 | Partitioning | High-volume event/telemetry/audit tables partitioned before enterprise thresholds. | Schema/perf test | ALL |
| DEP-069 | Streaming standby | Optional HA/read standby inside same authority domain; not used as local-cloud multi-master. | Failover test | ALL |
| DEP-070 | Replication slot monitoring | If slots used, lag/WAL retention monitored to avoid disk exhaustion. | Ops test | ALL |
| DEP-071 | Migration locking | Large-table migration rehearsed; unapproved lock >30s prohibited. | Migration test | ALL |
| DEP-072 | PITR target | ENTERPRISE RPO <=15 min project target; restore point demonstrated. | Restore drill | ALL |

## 22.12. REDIS_QUEUE

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-073 | Redis persistence | Configured for queue durability appropriate to BullMQ; business durability still PostgreSQL/outbox. | Restart test | ALL |
| DEP-074 | No business source | Loss of Redis must not lose committed domain fact/event outbox. | Chaos test | ALL |
| DEP-075 | Queue separation | Queues separated by workload and priorities to avoid starvation. | Load test | ALL |
| DEP-076 | Retries | Finite attempts + fixed/exponential/custom backoff + DLQ/action state. | Failure test | ALL |
| DEP-077 | Worker concurrency | Per-queue concurrency configurable by deployment profile. | Load test | ALL |
| DEP-078 | Stalled jobs | Stalled/failure monitoring enabled and visible. | Kill worker test | ALL |
| DEP-079 | Queue cleanup | Completed/failed retention configured; forensic/critical metadata persisted elsewhere if required. | Ops test | ALL |
| DEP-080 | Redis memory | maxmemory/eviction settings must not silently evict BullMQ-required keys; queue instance sized separately from generic cache if needed. | Stress test | ALL |

## 22.13. RESTORE_DR

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-105 | PILOT RTO | Target <=8h recoverable server loss. | Drill | PILOT |
| DEP-106 | ENTERPRISE RTO | Target <=4h recoverable server loss. | Drill | ENTERPRISE |
| DEP-107 | Recovery verification | Run automated smoke + row counts + checksum refs + critical journeys before reopening writes. | DR test | ALL |
| DEP-108 | DNS/hostname continuity | Replacement server can assume stable local hostname/cert identity through documented process. | DR drill | ALL |
| DEP-109 | Authority protection | DR/failover never creates two simultaneous LOCAL_PRIMARY authorities. | DR test | ALL |
| DEP-110 | Cloud analytics after local DR | Replication resumes idempotently from stored cursor/outbox. | DR test | ALL |
| DEP-111 | Document signatures | Signed file bytes/hashes preserved after restore. | Integrity test | ALL |
| DEP-112 | Audit chain | Audit chain/checkpoint verifies after restore. | Integrity test | ALL |

## 22.14. SCALING

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-155 | API scale out | Stateless API can run multiple replicas behind ingress in GROWTH/central mode. | Load test | GROWTH |
| DEP-156 | Workers scale out | Queue workers independently scalable by queue. | Load test | ALL |
| DEP-157 | PostgreSQL scale path | Dedicated DB, tuning, partitions, optional standby; sharding not V1 default. | Architecture review | ALL |
| DEP-158 | Redis scale path | Dedicated Redis/HA deployment profile can replace single instance without domain changes. | Contract test | ALL |
| DEP-159 | Object scale path | S3-compatible object backend can move from single MinIO to clustered/external compatible store. | Migration test | ALL |
| DEP-160 | Kubernetes | Not required for PILOT/ENTERPRISE single-host; allowed future GROWTH orchestrator behind same container/config contracts. | Architecture test | ALL |
| DEP-161 | No premature microservices | Bounded-context modular monolith remains V1 baseline; extraction only by measured need. | Architecture review | ALL |
| DEP-162 | Hot path isolation | Raster/report/AI/integration workloads isolated from core transaction workers. | Stress test | ALL |

## 22.15. SERVICES

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-031 | Reverse proxy | Single HTTPS ingress terminates TLS/routes web/API/admin; backend ports not public. | Network scan | ALL |
| DEP-032 | Backend API | NestJS API stateless except durable dependencies; horizontally replicable in scale-out mode. | Load test | ALL |
| DEP-033 | Worker processes | BullMQ workers separated by workload class: domain/integration/report/media/raster/notification. | Queue isolation test | ALL |
| DEP-034 | Web | Next.js web deployed behind ingress; no direct DB access. | Architecture test | ALL |
| DEP-035 | PostgreSQL/PostGIS | Primary transactional database; no public exposure. | Network/security test | ALL |
| DEP-036 | Redis | BullMQ/cache only; never sole source of business truth. | Failure test | ALL |
| DEP-037 | Object storage | MinIO/S3-compatible store for attachments/documents/raster objects. | Storage contract test | ALL |
| DEP-038 | AI service | Python/FastAPI optional profile; core app works when absent. | Feature-disable test | ALL |
| DEP-039 | OpenTelemetry collector | Recommended central collection path for traces/metrics/log forwarding; replaceable adapter. | Observability test | ALL |
| DEP-040 | IoT gateway/bridge | Optional local service profile; isolated from DB; communicates through ingest API/MQTT adapter. | Network test | ALL |

## 22.16. TLS

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-051 | HTTPS everywhere | Web/mobile/API use TLS even on LAN production. | TLS scan | ALL |
| DEP-052 | Min TLS | TLS 1.2 minimum; prefer 1.3 where supported. | TLS scan | ALL |
| DEP-053 | Local CA | Local deployment supports customer/internal CA certificate chain. | Device trust test | ALL |
| DEP-054 | Certificate renewal | Tracked expiry with 30/14/7/1 day alerts where metadata available. | Expiry simulation | ALL |
| DEP-055 | No permanent ignore | Mobile/web cannot permanently disable TLS certificate validation. | Security test | ALL |
| DEP-056 | mTLS device option | Gateways/high-trust connectors may use mTLS by profile. | Integration test | ALL |
| DEP-057 | Certificate storage | Private key stored outside repo and normal business DB. | Secret audit | ALL |
| DEP-058 | Public cloud cert | Public ingress supports automated ACME/customer-approved PKI where allowed. | Deployment test | ALL |

## 22.17. TOPOLOGY

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-001 | Support deployment modes | LOCAL_PRIMARY, CENTRAL_PRIMARY, DEMO/DEV; same application codebase. | Deployment test | ALL |
| DEP-002 | LOCAL_PRIMARY write authority | Local server is sole operational write authority for tenant/site configured LOCAL_PRIMARY. | Authority chaos test | ALL |
| DEP-003 | No local-cloud multi-master | Direct PostgreSQL multi-master between local and cloud is forbidden. | Architecture test | ALL |
| DEP-004 | Cloud synchronization | Local -> cloud via domain events/outbox/replication API with idempotency. | Replication test | ALL |
| DEP-005 | Cloud outage behavior | Local operations continue; replication backlog accumulates durably. | Internet outage test | ALL |
| DEP-006 | Local outage behavior | Cloud does not silently accept operational writes for LOCAL_PRIMARY tenant. | Authority test | ALL |
| DEP-007 | Central mode | CENTRAL_PRIMARY allows mobile/web to use central deployment directly; offline mobile still applies. | Deployment scenario | ALL |
| DEP-008 | Holding aggregation | Holding/central analytics may consume replicated data from many local tenants without becoming their write authority. | Cross-site test | ALL |
| DEP-009 | Tenant portability | Tenant data/export/config can be moved between supported topology profiles via controlled migration. | Migration rehearsal | ALL |
| DEP-010 | No hardware prerequisite | Core app deploys without IoT gateways/sensors. | Acceptance test | ALL |

## 22.18. UPDATE

| ID | Requirement | Decision | Verification | Profile |
| --- | --- | --- | --- | --- |
| DEP-131 | Release manifest | Every release publishes app/container/schema/sync/API/template compatibility versions. | Release audit | ALL |
| DEP-132 | Pre-update backup | Production update requires successful recent backup/checkpoint or explicit approved exception. | Update test | ALL |
| DEP-133 | Preflight | Check free disk, DB migration compatibility, client compatibility, cert expiry, queue health. | Update test | ALL |
| DEP-134 | Pull images first | Images downloaded/verified before stopping critical services where possible. | Update rehearsal | ALL |
| DEP-135 | Expand/migrate/contract | Schema strategy supports application rollback window. | Migration test | ALL |
| DEP-136 | Rollback | App rollback documented; DB rollback only when explicitly supported migration path exists. | Rehearsal | ALL |
| DEP-137 | Mobile compatibility | Server rejects unsupported mobile command versions with actionable upgrade path, never corrupts sync. | Compatibility test | ALL |
| DEP-138 | Downtime objective | ENTERPRISE normal planned update target <=5 min API unavailability, preferably rolling/zero for stateless services. | Rehearsal | ALL |
| DEP-139 | Failed migration | Migration failure halts release and preserves diagnosable state; no auto-rerun destructive steps. | Failure injection | ALL |
| DEP-140 | Version visibility | Admin/support page shows deployed service/schema/connector versions. | Ops test | ALL |

# 23. Machine-readable deployment profile

deployment:
  mode: LOCAL_PRIMARY
  profile: ENTERPRISE
  authority:
    localWrite: true
    cloudWrite: false

  services:
    api:
      replicas: 1
      cpu: "2"
      memory: "4Gi"
    workerIntegration:
      replicas: 2
      cpu: "1"
      memory: "2Gi"
    workerReports:
      replicas: 1
      cpu: "2"
      memory: "4Gi"

  postgres:
    postgis: true
    pitr:
      enabled: true
      targetRpoMinutes: 15

  objectStorage:
    provider: S3_COMPATIBLE
    versioning:
      documents: true
      attachments: true

  edgeReplication:
    enabled: true
    target: CENTRAL
    bandwidthLimitMbps: 20

  backup:
    encrypted: true
    immutableCopy: true
    restoreTargetHours: 4

# 24. Deployment automation commands

agroctl preflight
agroctl install --profile local-enterprise
agroctl verify
agroctl backup create
agroctl backup verify
agroctl restore plan --point-in-time ...
agroctl update plan --to <version>
agroctl update apply
agroctl rollback plan
agroctl diagnostics bundle

`agroctl` is a project CLI concept for deterministic operations. Implementation language can be TypeScript/Go/Python/shell wrapper, but behavior and exit codes are contract-defined; it must not become an unversioned collection of ad-hoc scripts.

# 25. Deployment / DR Acceptance Tests

| Test | Area | Expected |
| --- | --- | --- |
| DEP-T001 | Fresh PILOT install | Clean supported Linux host installs and passes verification. |
| DEP-T002 | Fresh ENTERPRISE install | Profile config + backup/monitoring initialized. |
| DEP-T003 | Port exposure | Only expected ingress/admin/device ports reachable. |
| DEP-T004 | No DB exposure | Postgres inaccessible from user LAN. |
| DEP-T005 | Redis isolation | Redis inaccessible from user LAN/public. |
| DEP-T006 | Restart host | Services restart and application recovers without manual DB changes. |
| DEP-T007 | Internet outage | LOCAL_PRIMARY critical flows continue 24h. |
| DEP-T008 | Cloud outage | Replication backlog grows durably; local writes continue. |
| DEP-T009 | Local authority loss | Cloud rejects/does not accept silent substitute writes. |
| DEP-T010 | Replication replay | Duplicate edge event has one central effect. |
| DEP-T011 | Object delayed replication | Metadata sync succeeds per contract; object later reconciles. |
| DEP-T012 | Redis kill | Committed domain/event outbox survives; queues recover. |
| DEP-T013 | Worker kill | Job retries without duplicate business effect. |
| DEP-T014 | Disk 80/90 | Alerts and noncritical throttle behavior fire. |
| DEP-T015 | Postgres connection exhaustion | App degrades/rejects boundedly, host remains stable. |
| DEP-T016 | PITR backup | Base/WAL backup completes and evidence recorded. |
| DEP-T017 | PITR restore | Restore to chosen timestamp meets consistency checks. |
| DEP-T018 | ENTERPRISE RPO | Measured loss <=15 min target under drill scenario. |
| DEP-T019 | ENTERPRISE RTO | Representative recovery <=4h target. |
| DEP-T020 | Object restore | Document/attachment checksum refs valid after restore. |
| DEP-T021 | Signed document restore | Signed bytes/hash verification unchanged. |
| DEP-T022 | Audit restore | Audit hash/checkpoint validation succeeds. |
| DEP-T023 | Backup destination lost | Production continues; alert signals RPO risk. |
| DEP-T024 | Backup encryption | Backup cannot be read without separate key. |
| DEP-T025 | Pre-update failed backup | Update blocks by default. |
| DEP-T026 | Update success | Compatible release applies and critical smoke passes. |
| DEP-T027 | Update API rollback | Previous app version returns within compatibility window. |
| DEP-T028 | Failed migration | Deployment halts; no repeated destructive migration. |
| DEP-T029 | Old mobile client | Supported old client syncs; unsupported gets explicit upgrade response. |
| DEP-T030 | Cert expiry | Alerts at configured horizons. |
| DEP-T031 | Invalid TLS local cert | Client rejects rather than insecurely bypasses validation. |
| DEP-T032 | Local DNS change | Documented hostname migration preserves client/cert path. |
| DEP-T033 | Host clock drift | Monitoring detects unacceptable drift. |
| DEP-T034 | Report OOM protection | Worker memory limit isolates failure from API/DB. |
| DEP-T035 | Raster worker overload | Backpressure prevents host OOM. |
| DEP-T036 | Connector storm | Integration workers cannot starve core queue. |
| DEP-T037 | Object store outage | Metadata/domain commands follow declared degraded policy; uploads retry. |
| DEP-T038 | Observability outage | Business operations continue. |
| DEP-T039 | No prod debug | Swagger/debug/admin endpoints follow production access policy. |
| DEP-T040 | Secret scan | No plaintext secrets in repo/generated support bundle. |
| DEP-T041 | Restore replacement host | Stable authority identity/hostname restored. |
| DEP-T042 | Two-primary fencing | DR procedure prevents two LOCAL_PRIMARY writers. |
| DEP-T043 | Cloud rebootstrap | Central replica rebuilds from snapshot/cursor. |
| DEP-T044 | Object lifecycle | Temporary exports expire; permanent docs not deleted. |
| DEP-T045 | Compose production override | Dev bind mounts/debug absent. |
| DEP-T046 | Pinned images | Production refuses unspecified/latest image policy. |
| DEP-T047 | Resource limits | Containers have limits; stress test doesn't take down host OS. |
| DEP-T048 | Backup job metadata | Every run records bytes/hash/result/duration. |
| DEP-T049 | Restore smoke | Login/task/warehouse/weighing/production/file/sync journeys pass. |
| DEP-T050 | Support access | No permanent unrestricted remote vendor user. |

# 26. Порядок реализации Codex

| Stage | Component | Deliverable |
| --- | --- | --- |
| D22-01 | Deployment config schema | Typed YAML/JSON config + validation. |
| D22-02 | Compose manifests | Base/production/edge/observability profiles. |
| D22-03 | Service health | Health/readiness + dependency retry behavior. |
| D22-04 | agroctl preflight/install | Fresh host deterministic install. |
| D22-05 | PostgreSQL backup/PITR | Base/WAL/logical + evidence. |
| D22-06 | Object backup/versioning | Bucket policy/lifecycle/restore. |
| D22-07 | Restore automation | Isolated restore + smoke verification. |
| D22-08 | Update/rollback | Compatibility-aware release workflow. |
| D22-09 | Edge replication | Durable outbox/receiver/cursors/object reconciliation. |
| D22-10 | Observability | OTel pipeline/dashboards/alerts. |
| D22-11 | HA profiles | Optional standby/failover/sizing. |
| D22-12 | Deployment CI | Fresh install/update/restore/chaos acceptance suite. |

# 27. Проверенные технические источники

| ID | Source | URL/file | Use |
| --- | --- | --- | --- |
| S01 | Docker Compose documentation | https://docs.docker.com/compose | Compose defines/runs multi-container apps across environments. |
| S02 | Docker Compose production | https://docs.docker.com/compose/how-tos/production/ | Production overrides, restart policy, removal of dev bind mounts. |
| S03 | Docker resource constraints | https://docs.docker.com/engine/containers/resource_constraints/ | Containers have no limits by default; CPU/memory constraints prevent host-wide OOM risk. |
| S04 | Docker restart policies | https://docs.docker.com/engine/containers/start-containers-automatically/ | Restart policies for container recovery. |
| S05 | PostgreSQL 18 backup/restore | https://www.postgresql.org/docs/18/backup.html | SQL dump, filesystem backup, continuous archiving/PITR. |
| S06 | PostgreSQL 18 replication | https://www.postgresql.org/docs/18/runtime-config-replication.html | Streaming replication/standby configuration. |
| S07 | BullMQ workers | https://docs.bullmq.io/guide/workers | Worker job processing model. |
| S08 | BullMQ retrying failing jobs | https://docs.bullmq.io/guide/retrying-failing-jobs | Attempts/backoff retry behavior. |
| S09 | OpenTelemetry Collector deployment | https://opentelemetry.io/docs/collector/deploy/ | Agent/gateway deployment patterns and collector boundary. |
| S10 | MinIO versioning/object locking overview | https://www.min.io/blog/object-locking-versioning-and-holds-in-minio | Versioning protects from overwrite/delete; object-lock is separate retention capability. |
| S11 | Document №12 | document_12_offline_sync_specification.docx | Local Primary, sync/authority. |
| S12 | Document №19 | document_19_security_personal_data_esign_audit.docx | Security/backups/secrets. |
| S13 | Document №20 | document_20_non_functional_requirements.docx | Sizing/RPO/RTO/NFR. |
| S14 | Document №21 | document_21_testing_acceptance_specification.docx | Acceptance/test model. |

# 28. Решения, считающиеся зафиксированными

LOCAL_PRIMARY is the preferred continuity topology for farms/sites with unstable external connectivity.

Local and cloud do not form PostgreSQL multi-master; one operational write authority exists at a time.

Edge-cloud synchronization uses domain events/outbox/cursors and idempotent receivers.

Docker Compose is V1 local single-host deployment baseline; Kubernetes is optional future GROWTH orchestration, not prerequisite.

PostgreSQL/PostGIS is the canonical transactional database; Redis/BullMQ is asynchronous transport/cache, not source of truth.

MinIO/S3-compatible object storage is separated from the transactional database.

ENTERPRISE backup baseline uses PostgreSQL base backup + WAL/PITR with project RPO <=15 minutes and RTO <=4 hours.

A backup is considered valid only after restore verification evidence exists.

Production releases use pinned images, typed config, preflight, backup gate, compatibility-aware migrations and rollback plan.

Observability is provider-neutral through OpenTelemetry-compatible contracts.

Heavy report/raster/integration workloads are isolated into dedicated workers.

No core deployment requires proprietary IoT hardware or public cloud availability.

# 29. Acceptance Criteria Документа №22

Registry defines 170 stable DEP-* deployment requirements.

Codex can create deterministic local and central deployment manifests without inventing topology/authority behavior.

Install, update, rollback, backup, PITR restore and full DR are explicit workflows.

Local Server continues critical workflows through Internet outage and does not create cloud split-brain.

PostgreSQL, Redis/BullMQ, object storage and worker failure responsibilities are separated.

Edge-cloud replication contract is explicit and idempotent.

PILOT/ENTERPRISE/GROWTH sizing and HA paths remain consistent with Document №20.

50 deployment/DR acceptance tests are defined.

Document can be transformed into /deploy, /runbooks and machine-readable deployment.yaml in the final Codex Implementation Pack.

Следующий документ №23 - Data Governance / Master Data / Source of Truth. Там зафиксируем ownership каждого справочника и факта, 1С vs платформа vs ФГИС vs IoT, golden record, duplicate/merge rules, reference-data lifecycle, data quality, lineage, retention and reconciliation - критично, чтобы интеграции не создавали несколько противоречащих «истин».