ДОКУМЕНТ №50

# Final TZ + Codex Implementation Pack
Release Baseline

Финальное техническое задание и исполнимый baseline реализации агроплатформы

Architecture / Product Scope / Implementation Governance / Release Control

| Параметр | Значение |
| --- | --- |
| Статус | FINAL RELEASE BASELINE / CODEX-READY |
| Версия | 1.0 |
| Дата | 27.09.2026 |
| Scope authority | №48 Scope Freeze |
| Execution authority | №49 Build Graph |
| Reconciliation authority | №47 REV47 / conflict register |
| Product scope | 315 MASTER + frozen market-delta decisions |
| Build graph | 94 Work Packages / W0-W11 |
| Write authority | LOCAL_PRIMARY |
| Deployment | Local Server first; cloud async replica/analytics |

FINAL BASELINE: после утверждения №50 Codex не интерпретирует рынок, мастер-функционал или старые документы заново. Он исполняет замороженные machine-readable contracts и Work Packages №49. Любое изменение scope после этого проходит Change Request №48.

# 1. Назначение и статус документа №50

Документ №50 завершает серию архитектурных и функциональных спецификаций и является финальным техническим заданием на создание платформы. Он консолидирует уже принятые решения, не расширяя scope самовольно. Основная задача №50 — сделать результат серии исполнимым для Codex и инженерной команды без повторной интерпретации 49 документов.

зафиксировать окончательную Product / Release / Architecture baseline;

определить состав Codex Implementation Pack и machine-readable источников;

закрепить порядок исполнения 94 Work Packages WP49-001…094;

закрепить quality/release gates, evidence и Definition of Done;

запретить silent scope drift, parallel source of truth и обход domain boundaries.

# 2. Иерархия авторитетности после финального freeze

| Приоритет | Источник | Правило |
| --- | --- | --- |
| 1 | №50 Final TZ / Release Baseline | Финальная operational/execution рамка; не меняет frozen scope №48. |
| 2 | №48 Scope Freeze / RTM | Что строим, release/status и traceability. Любое изменение — formal CR. |
| 3 | №47 REV47 / conflict register | Закрытые противоречия, canonical ownership и precedence старых документов. |
| 4 | №49 Build Graph | Как строим: WP, DAG, gates, allowed paths, exit evidence. |
| 5 | №33 + MASTER-001…315 | Product scope baseline и frozen market-delta decisions. |
| 6 | Доменные №34–46 | Детальные domain contracts в своей области. |
| 7 | Базовые №1–32 | Исторический baseline; действует в части, не переопределённой №47–50. |

Запрещено правило “последний документ всегда главнее”. Конфликт разрешается authority chain + canonical owner + REV47 decision.

# 3. Финальная идентичность продукта

Платформа — mobile-first, offline-first, local-first и API-first операционная система агропредприятия и связанного промышленного производства. Основная сквозная цепочка:

LAND / FIELD / FIELDSEASON -> AGRONOMY / TASK / MACHINE / LABOR -> HARVEST / TRANSFER / TRIP / WEIGHING -> WAREHOUSE / GRAIN / QUALITY -> PRODUCTION / OEE / MAINTENANCE -> FINISHED BATCH / LOGISTICS / SHIPMENT -> ANALYTICS / CONTROL TOWER

Финансово-регламентированный учет не дублируется: 1С остаётся внешним SoT для бухгалтерских, налоговых, платежных и части договорно-ценовых атрибутов. Платформа владеет operational execution facts и полной прослеживаемостью.

# 4. Непересматриваемые архитектурные инварианты

| ID | Инвариант | Финальное правило |
| --- | --- | --- |
| INV-01 | LOCAL_PRIMARY | Local Server предприятия является единственным authoritative write-node для operational business facts. |
| INV-02 | No PostgreSQL multi-master | Local↔cloud PostgreSQL multi-master запрещён; cloud — async replica/analytics. |
| INV-03 | Offline-first | Критические mobile workflows должны продолжаться без WAN; sync — отдельный stateful contract. |
| INV-04 | Single-entry | Данные вводятся один раз и переиспользуются; QR/GPS/photo/voice/NFC/RFID минимизируют ручной ввод. |
| INV-05 | Evidence-first | IoT/GPS/PLC/AI/vision дают evidence; они не пишут business facts напрямую. |
| INV-06 | Domain commands | Любое authoritative изменение проходит command validation, permissions, state machine, audit и outbox. |
| INV-07 | 1C boundary | Платформа не превращается во вторую бухгалтерию/payroll/treasury. |
| INV-08 | AI advisory | AI не имеет неконтролируемого write-access к business facts; proposal -> guardrails -> human/domain command. |
| INV-09 | Module ownership | Нет прямых cross-module writes в чужие таблицы; интеграция через contracts/events/application services. |
| INV-10 | Immutable provenance | Исторические facts/specifications/results исправляются correction/supersession/amendment, а не silent overwrite. |
| INV-11 | Hardware optional | Приложение обязано работать manual-only; retrofit повышает автоматизацию, но не является prerequisite. |
| INV-12 | Safety boundary | PLC/E-stop/interlocks/safety logic не заменяются платформой; V1 OT read-only. |

# 5. Scope и количественный baseline

| Baseline | Значение | Статус |
| --- | --- | --- |
| MASTER functions | 315/315 | COMMITTED; исходные ID сохраняются. |
| Market delta | 133/133 | Frozen decisions: ENHANCE / OPTIONAL / VERTICAL / INTEGRATION / FUTURE / REJECTED. |
| Documents | 1–50 | Полная серия спецификаций. |
| Work Packages | 94 | WP49-001…094; DAG без циклов. |
| Build waves | 12 | W0…W11. |
| Core authority decisions | REV47-001…040 | Обязательны до физического обновления старых документов. |
| RTM coverage | 0 UNMAPPED | Buildable requirements имеют owner/module/workflow/API/event/test/WP mapping. |
| Final environment | Local Server + async cloud | Enterprise operations не зависят от WAN. |

# 6. Release Baseline

| Release | Gate | Meaning |
| --- | --- | --- |
| MVP | Core chain работает offline/local-first: field -> task -> harvest -> weighing -> warehouse -> production -> finished batch; permissions/audit/1C skeleton/demo/DR PASS. | Release-blocking. |
| V1 | Planning, remote sensing, fuel, quality, OEE, maintenance, yard/WMS/TMS-lite, supply/sales, economics/workforce/control tower operationally complete. | First full operating platform. |
| V1.5 | Advanced grain, agrochemistry, auto work fact, S&OP, AI gateway, SDKs and more automation accepted. | Advanced automation. |
| V2 | ISOBUS/J1939/RTK, richer retrofit/AI/device SDK/vertical packages after separate acceptance. | Hardware/vertical expansion. |
| FUTURE | Only frozen hooks/contracts; not blocking release. | No-build unless CR promotes scope. |

# 7. Финальная deployment architecture

Mobile Flutter / Web Next.js / Factory & Yard Workplaces ¦ HTTPS / LAN / Offline Sync v LOCAL SERVER (AUTHORITATIVE) +------------------------------------------------+ ¦ Reverse Proxy / API ¦ ¦ NestJS modular monolith + workers ¦ ¦ PostgreSQL + PostGIS ¦ ¦ Redis + BullMQ ¦ ¦ MinIO/S3 ¦ ¦ Integration / IoT Evidence / AI Gateway ¦ +------------------------------------------------+ ¦ 1C / devices / providers / external APIs ¦ +---- async replication / derived analytics ----> CLOUD (NO authority overwrite)

# 8. Bounded Context / Module Baseline

| Module | Canonical responsibility |
| --- | --- |
| platform-core | Identity, Organization, permissions, audit, idempotency, files, outbox/inbox |
| master-data | Canonical dictionaries, units, materials, products, external IDs, golden record |
| gis | LandPlot, Field, FieldSeason geometry, cadastral/spatial/remote sensing foundation |
| agronomy | SeasonPlan, TechMap, operations, scouting, agrochemistry, weather, prescriptions |
| fleet | Equipment, implement, mechanizer assignments, telemetry-derived operational context |
| fuel | Fuel storage/issue/reconciliation and station integration |
| harvest | HarvestBatch, CombineUnload, HarvestTransfer, HarvestTrip, reconciliation |
| weighing | WeighingTransaction, scales, gross/tare/net, evidence/reconciliation |
| warehouse | Inventory ledger, lots, locations, movements, QR/handling units |
| grain | GrainLot, quality/owner/storage, drying/cleaning, silo board, QQA |
| quality | Specifications, sampling, LIMS, results, holds, NCR/CAPA-lite, COA |
| production | ProductionOrder/Run, recipe, consumption/output, downtime, OEE |
| maintenance | Assets, plans, requests/work orders, MTBF/MTTR links |
| logistics | Yard, WMS-lite tasks, TMS-lite trips, POD |
| commercial-ops | Procurement/supply/sales/contracts refs/order fulfillment |
| workforce | Shift, crew, qualification, work instructions, labor facts |
| economics | Norms, operational costing, budgets, plan/fact, S&OP-lite |
| analytics | Control Tower, KPI provenance, global search, reports, exceptions |
| notifications | Rules engine, channels, escalation, notification center |
| integration | 1C and external system connectors, reconciliation |
| sync | Mobile offline queue, conflict model, snapshots, idempotency |
| iot-evidence | Raw/normalized evidence, device bindings, state resolver |
| ai | AI Gateway, RAG/ML/CV advisory, model/prompt registry |
| extensions | Plugin SDK, Integration SDK, Device Driver SDK |
| verticals | Optional Cattle/Pig/Poultry/Greenhouse/Perennial packages |

# 9. Source of Truth / Authority Baseline

| Data family | Authority | Rule |
| --- | --- | --- |
| Operational execution facts | Platform Local Server | Tasks, weighing, inventory operational facts, runs, quality disposition, trips, labor. |
| Accounting/Tax/GL | 1C | Проводки, НДС, бухгалтерская/налоговая себестоимость, регламентированный учет. |
| Operational costing | Platform | Near-real-time operational view; must reconcile to 1C accounting actual. |
| GIS canonical geometry | Platform | Versioned Field/LandPlot/FieldSeason geometry; external cadastre is referenced evidence/status. |
| External legal/status data | External authority/provider | Platform caches/maps status; does not invent external authority. |
| IoT/PLC raw readings | IoT evidence store | Never direct business write. |
| AI output | AI advisory store | Recommendation/proposal; not business fact. |
| Cloud analytics | Cloud derived/read model | May compute derived views; cannot override Local primary facts. |
| Identity & permissions | Platform | Authentication mapping + application permissions; external IdP may authenticate. |
| Documents/attachments | Platform object store + metadata | Immutable references/checksums/versioning. |
| Quality specifications/results | Platform Quality/LIMS | Versioned specifications/results; external lab imported with provenance. |
| Vertical extension facts | Extension-owned module | Must use shared core identities/contracts; no hidden duplicate core SoT. |

# 10. Сквозная traceability baseline

LandPlot -> Field -> FieldSeason -> PlannedOperation -> ActualOperation -> HarvestTask -> HarvestBatch -> CombineUnload -> HarvestTransfer -> HarvestTrip -> WeighingTransaction -> WarehouseLot / GrainLot -> MaterialConsumption -> ProductionRun -> ProductionOutput -> FinishedProductBatch -> Reservation -> ShipmentOrder -> Shipment -> POD

Reverse traceability must traverse the same graph backward with provenance, corrections, quality dispositions and source evidence. No domain may maintain a parallel “simplified traceability table” as authority.

# 11. Финальная структура репозитория

/apps /api # NestJS authoritative API /web # Next.js management / analytics /mobile # Flutter offline-first mobile /workers # async jobs / integration workers /ai # Python/FastAPI AI services /packages /contracts /config /observability /testing /generated-clients /database /migrations /schemas /seeds /openapi /events /permissions /workflows /rules /spec /domain /tests /security /nfr /offline /gis /agronomy /fleet /fuel /harvest /weighing /grain /warehouse /logistics /production /quality /maintenance /integrations /iot /hardware /ai /analytics /demo /deployment /migrations /codex

Repository rule: source code directories are implementation; /spec, /openapi, /events, /permissions, /workflows, /codex and /database/migrations are executable contracts and must change atomically when a WP changes observable behavior.

# 12. Codex Implementation Pack — обязательные machine-readable artifacts

| Artifact | Назначение |
| --- | --- |
| /codex/MASTER_SCOPE.yaml | 315 MASTER rows: ID, release, owner, status, specRefs. |
| /codex/MARKET_DELTA_SCOPE.yaml | 133 delta decisions and no-build boundaries. |
| /codex/requirements-traceability.json | Requirement -> entity/rule/workflow/API/event/test/demo/WP mapping. |
| /codex/build-graph.yaml | WP49 DAG, waves, hard/soft dependencies and unlock rules. |
| /codex/work-packages/WP49-xxx.yaml | 94 executable Work Package manifests. |
| /codex/module-dependencies.yaml | Allowed module dependency graph; cycle policy. |
| /codex/source-of-truth.yaml | Entity/attribute authority and reconciliation rules. |
| /codex/release-baseline.yaml | MVP/V1/V1.5/V2/FUTURE composition. |
| /codex/change-control.schema.json | Formal change request schema after freeze. |
| /openapi/openapi.yaml | Canonical HTTP API contract. |
| /events/catalog/*.json | Event schemas, versions, producer/consumer ownership. |
| /permissions/catalog.yaml | Permission keys, scopes, deny-by-default. |
| /workflows/*.yaml | State machines and transitions. |
| /rules/business-rules.yaml | Stable rule IDs / expressions / references. |
| /database/migrations/* | Forward production migrations and compatibility metadata. |
| /offline/sync-contract.yaml | Command queue, idempotency, conflict, retention. |
| /integrations/1c/* | 1C mapping, exchange contracts, reconciliation fixtures. |
| /tests/acceptance-matrix.yaml | AT/requirement/WP/demo mapping. |
| /demo/scenarios/*.yaml | Deterministic executable scenarios. |
| /deployment/release-manifest.yaml | Images, schema versions, config compatibility, rollback notes. |

# 13. Canonical requirement record

id: MASTER-152 title: Weighing transaction status: COMMITTED release: MVP ownerModule: weighing specRefs: [DOC10, DOC11, DOC12, DOC18, DOC35, DOC48] entityRefs: [WeighingTransaction, WeightReading] workflowRefs: [WF-WEIGH-001] apiRefs: [POST /api/v1/weighing/transactions] eventRefs: [weighing.transaction.completed.v1] permissionRefs: [weighing.transaction.complete] offline: REQUIRED integrationRefs: [weight-terminal, 1c] testRefs: [AT21-..., AT35-..., AT48-...] demoRefs: [DEMO27-WEIGH-001] workPackage: WP49-050

# 14. Codex Execution Contract

| # | Этап | Обязательное действие |
| --- | --- | --- |
| 1 | Load WP manifest | Получить ровно один WP49-xxx и frozen specRefs. |
| 2 | Prerequisite gate | Все dependsOn merged; schema/API/event versions совместимы. |
| 3 | Red tests/contracts | Сначала acceptance/contract fixtures для observable behavior. |
| 4 | Migration/contracts | DB/OpenAPI/events/permissions/workflows изменяются вместе. |
| 5 | Minimal vertical implementation | Только allowedPaths; deniedPaths не трогать. |
| 6 | Local test suite | Unit/integration/contract/offline/permissions/audit. |
| 7 | Cross-module validation | Архитектурные boundary rules + no direct foreign-table writes. |
| 8 | Deterministic demo | Запустить нужный DEMO27 scenario с фиксированными seed/clock. |
| 9 | Evidence report | Changed files, migrations, diffs, tests, demo, limitations. |
| 10 | Merge/unlock | Следующий WP разблокируется только после PASS. |

Codex не получает задачу “реализовать склад”, “сделать GIS” или “дописать приложение”. Исполнимая единица — только WP49 manifest.

# 15. Финальная схема Work Package Manifest

id: WP49-021 title: FieldSeason Core release: MVP wave: W3 ownerModule: gis specRefs: [DOC02, DOC10, DOC11, DOC24, DOC34, DOC48] masterRefs: [MASTER-...] dependsOn: [WP49-004, WP49-011, WP49-019] allowedPaths: [...] deniedPaths: [...] dbChanges: required apiChanges: required events: required permissions: required offline: required audit: required demoScenario: DEMO27-... acceptance: [AT..., RT48...] exitEvidence: [migration, openapi, events, tests, audit, demo]

# 16. Build Waves W0–W11

| Wave | Название | Содержание |
| --- | --- | --- |
| W0 | Repository & Toolchain | Repo, Compose, CI, lint/typecheck, schema tooling, codegen. |
| W1 | Platform Foundation | Identity, org, permissions, audit, files, idempotency, outbox/inbox. |
| W2 | Offline & Integration Foundation | Mobile persistence/sync, conflicts, 1C skeleton, provider adapters. |
| W3 | Master Data / GIS / Land | MDM, QR, land/field/season, import/export, spatial core. |
| W4 | Agronomy | Tech maps, operations, scouting, weather, remote sensing, agrochemistry. |
| W5 | Fleet / Fuel / Harvest | Equipment, mechanizer, telemetry evidence, fuel, harvest transfer/trip. |
| W6 | Warehouse / Weighing / Grain | Inventory ledger, weighing, traceability, grain QQA and storage. |
| W7 | Production / Quality / Maintenance | MES-lite, OEE, LIMS/quality, maintenance. |
| W8 | Logistics / Commercial Operations | Yard, WMS/TMS-lite, supply/sales/order fulfillment. |
| W9 | Economics / Workforce / Analytics | Operational economics, workforce, Control Tower. |
| W10 | AI / Extensions / Verticals | AI gateway, SDKs, vertical packages after prerequisites. |
| W11 | Hardening / Release | Security, performance, DR, demo regression, production release gate. |

# 17. Quality Gates G0–G12

| Gate | Название | PASS condition |
| --- | --- | --- |
| G0 | Prerequisites | dependsOn merged; contracts/schema compatible. |
| G1 | Static | format/lint/typecheck/architecture rules PASS. |
| G2 | Migration | migration valid; compatibility strategy documented. |
| G3 | Unit | domain rules/value objects PASS. |
| G4 | Integration | real Postgres/PostGIS/Redis/MinIO/BullMQ tests PASS. |
| G5 | API Contract | OpenAPI/codegen/backward compatibility PASS. |
| G6 | Event Contract | event schemas/outbox/inbox/idempotency PASS. |
| G7 | Permissions | deny-by-default + negative tests PASS. |
| G8 | Offline | offline save/sync/retry/conflict paths PASS where applicable. |
| G9 | Audit/Provenance | authoritative changes and corrections traceable. |
| G10 | Demo/E2E | deterministic scenario PASS. |
| G11 | NFR/Security | relevant performance/security/chaos gates PASS. |
| G12 | Evidence/Merge | Completion Report complete; no unmapped scope; merge approved. |

# 18. Final Data / API / Event Contract

PostgreSQL + PostGIS — canonical relational/spatial state; Redis is never durable authority.

UUID/ULID-like stable identifiers must not be re-used; external IDs are mappings, not primary identity.

Authoritative decimal quantities use exact numeric representation; no business money/quantity authority in JS floating point.

Time: timestamptz/UTC event time + explicit enterprise/site timezone where local business date matters.

OpenAPI is contract-first; generated clients are regenerated in the same WP as breaking/additive API changes.

Events use explicit names, schema versions, producer ownership, idempotency keys and causation/correlation metadata.

Transactional outbox is mandatory for authoritative fact -> event publication.

Corrections preserve original fact and provenance; destructive overwrite is forbidden for audited facts.

Object attachments in MinIO/S3 use metadata, checksum and stable references; DB stores no opaque local filesystem path.

# 19. Final Offline / Synchronization Contract

Mobile writes local ProvisionalCommand with stable client command UUID and idempotency key.

UI must show LOCAL/PENDING/SYNCED/CONFLICT/FAILED state; silent loss is forbidden.

Server validates permission/state/business rules at sync time; local acceptance is not final business acceptance.

Conflicts never resolve by last-write-wins for authoritative business facts unless rule explicitly allows it.

Attachments have independent queued upload state and content checksum.

Critical mobile operations support prolonged offline operation consistent with NFR baseline.

Cloud replication is independent from mobile sync and cannot become a second write authority.

# 20. Final Security / Audit / Supply Chain Contract

Authentication and permission checks are server-side; hidden UI controls are not security boundaries.

Permissions are deny-by-default and can be scoped by organization/site/domain object as defined in catalog.

Every privileged correction, approval, configuration and authority change is audited.

Secrets are externalized; repository and demo fixtures contain no production credentials.

Images/packages/extensions are versioned, checksummed and included in SBOM/release manifest.

Extension/plugin capabilities are least-privilege; SDK package cannot bypass core authority.

Security tests include horizontal/vertical authorization, injection/file handling, replay/idempotency, secret exposure and supply-chain checks.

# 21. 1С / External Systems / Integration Baseline

Integration is asynchronous and reconciliation-aware; external downtime must not stop Local operations.

Attribute-level SoT rules are explicit; synchronization is not “copy whole object both ways”.

1C posting/status may be external authority while operational execution remains platform authority.

Inbound data enters raw/staging/validation/mapping/canonical pipeline; invalid payload never writes canonical state directly.

Retries are idempotent; duplicate/out-of-order/partial responses have fixtures and tests.

Government systems are integration boundaries, not product competitors or internal business SoT.

Connector failures are observable through DLQ/reconciliation dashboards and operator actions.

# 22. AI / IoT / Hardware Final Boundaries

| Area | Allowed | Forbidden |
| --- | --- | --- |
| IoT | Raw -> normalized evidence -> derived state -> domain command candidate | Sensor direct UPDATE business tables |
| PLC/OT | Read-only evidence/adapters in current baseline | Replacing safety PLC/E-stop/interlocks |
| AI | Recommendation, extraction, classification, anomaly proposal, explanation | Uncontrolled authoritative mutation |
| Computer Vision | Evidence with confidence/source/time/model provenance | Treating inferred reading as confirmed fact without workflow |
| Cloud AI | Optional compute when policy/connectivity permits | Making critical enterprise workflows depend on WAN |
| Retrofit | R0 manual -> R4 richer evidence maturity | Requiring retrofit for basic app operation |

# 23. Testing / Demo / Evidence Baseline

Every WP maps to deterministic fixtures and acceptance IDs; no “manual verification only” for contract behavior.

DEMO27 seed/ReferenceClock remain canonical reproducible environment for integration and demonstrations.

Minimum layers: unit, integration, state-machine, permissions, offline/sync, API/events, domain E2E, security, load/chaos as applicable.

Golden calculations (e.g., OEE, traceability, accounting-independent operational cost) are versioned and reproducible.

Module ready only when DB state + events + audit + permissions + offline + integration + negative paths pass where applicable.

Release regression runs full MVP/V1 relevant graph, not only changed package tests.

# 24. Deployment / Release / Upgrade Baseline

Docker Compose remains canonical Local Server deployment baseline; later orchestration may be added without changing domain contracts.

Production schema evolution follows expand -> dual-compatible -> backfill -> switch -> contract.

Release manifest locks application image versions, schema version, event/API compatibility, extension versions and config schema.

Backup includes DB + WAL/PITR strategy + object store + configuration/contracts; restore drills are mandatory.

Local Server and cloud support defined compatibility window during rolling upgrade; cloud never initiates authoritative enterprise migration.

Mobile upgrade must preserve local DB and unsynced queue.

Rollback is explicit restore/compensating strategy, not improvised destructive DOWN migration.

# 25. Change Control после №50

| Change class | Когда применяется |
| --- | --- |
| Scope CR | Добавление/удаление requirement, status/release change, new observable behavior. |
| Architecture Decision | Canonical owner, SoT, module dependency, write authority, infrastructure pattern. |
| Contract Change | API/event/workflow/permission/schema compatibility change. |
| Bugfix | Не меняет frozen observable contract; фиксируется обычным WP/issue. |
| Emergency Fix | Минимальный production fix + retrospective mapping to requirement/WP/tests. |
| Research Candidate | Не попадает в implementation graph до formal promotion through CR. |

# 26. Явные no-build границы

вторая бухгалтерия, налоговый/GL контур, казначейство и payroll;

полный enterprise WMS/TMS вместо WMS-lite/TMS-lite core — только optional/external integration;

прямое управление safety PLC/аварийными interlocks;

обязательный IoT/hardware для работы базовых бизнес-процессов;

cloud-only operating model для enterprise-critical workflows;

AI как autonomous source of truth;

несогласованные vertical domains в core без extension boundary;

неявное копирование полного функционала конкурента вне frozen market-delta decision.

# 27. Финальные Release Gates

| Gate | Condition |
| --- | --- |
| RG-MVP-1 | Core offline chain E2E PASS |
| RG-MVP-2 | Permissions/audit/idempotency/outbox PASS |
| RG-MVP-3 | 1C skeleton + reconciliation PASS |
| RG-MVP-4 | Backup/restore/DR PASS |
| RG-MVP-5 | Demo/acceptance regression PASS |
| RG-V1-1 | Planning/remote sensing/fuel/quality/OEE/maintenance/logistics/commercial/economics/workforce/control tower PASS |
| RG-V1-2 | Enterprise performance & security thresholds PASS |
| RG-V1-3 | Migration/onboarding baseline PASS |
| RG-V1.5-1 | Advanced grain/agrochem/auto fact/S&OP/AI gateway/SDK acceptance PASS |
| RG-V2-1 | Device protocols/advanced retrofit/vertical packages accepted separately |

# 28. Codex Completion Report — обязательный формат

WP49 Completion Report - WP id / commit / branch - prerequisites verified - specRefs / masterRefs implemented - changed files - DB migrations - OpenAPI diff - Event catalog diff - Permission diff - Workflow/state-machine diff - Offline behavior - Audit/provenance behavior - Tests executed + results - Demo scenario + result - NFR/security evidence - Known limitations - Deferred items with approved CR - Evidence artifacts - Exit gate: PASS / FAIL

# 29. Final Codex Task Preamble

You are implementing exactly one WP49 manifest. Use Document 50 as release/execution baseline and Documents 48/47 as scope/authority sources. Do not invent requirements. Do not edit deniedPaths. Do not directly write foreign bounded-context tables. Preserve LOCAL_PRIMARY, offline/idempotency, permissions, audit and outbox contracts. If a required change is outside the WP or conflicts with frozen scope: STOP the scope change, create an explicit issue/ADR/CR proposal, and continue only with work that remains inside the manifest. Completion is accepted only with required tests, deterministic demo and Completion Report evidence.

# 30. Канонический индекс документов №1–50

| ID | Документ | Статус / роль |
| --- | --- | --- |
| DOC01 | System Passport | Baseline; authoritative subject to REV47/№48 precedence |
| DOC02 | Domain Model | Baseline; authoritative subject to REV47/№48 precedence |
| DOC03 | Roles / Permissions | Baseline; authoritative subject to REV47/№48 precedence |
| DOC04 | Workflows / State Machines | Baseline; authoritative subject to REV47/№48 precedence |
| DOC05 | User Flows / Mobile UX | Baseline; authoritative subject to REV47/№48 precedence |
| DOC06 | Functional Requirements | Baseline; authoritative subject to REV47/№48 precedence |
| DOC07 | Russian Standards / Normatives | Baseline; authoritative subject to REV47/№48 precedence |
| DOC08 | Product North Star / Competitive Benchmark | Baseline; authoritative subject to REV47/№48 precedence |
| DOC09 | Russian Digital APK Contour | Baseline; authoritative subject to REV47/№48 precedence |
| DOC10 | Data Dictionary | Baseline; authoritative subject to REV47/№48 precedence |
| DOC11 | Business Rules | Baseline; authoritative subject to REV47/№48 precedence |
| DOC12 | Offline & Synchronization | Baseline; authoritative subject to REV47/№48 precedence |
| DOC13 | Integration Specification | Baseline; authoritative subject to REV47/№48 precedence |
| DOC14 | API Contract / OpenAPI | Baseline; authoritative subject to REV47/№48 precedence |
| DOC15 | Event Catalog | Baseline; authoritative subject to REV47/№48 precedence |
| DOC16 | Notifications / Rules Engine | Baseline; authoritative subject to REV47/№48 precedence |
| DOC17 | KPI / Formula Registry | Baseline; authoritative subject to REV47/№48 precedence |
| DOC18 | Documents / Reports / Print Forms | Baseline; authoritative subject to REV47/№48 precedence |
| DOC19 | Security / Personal Data / E-sign / Audit | Baseline; authoritative subject to REV47/№48 precedence |
| DOC20 | NFR | Baseline; authoritative subject to REV47/№48 precedence |
| DOC21 | Testing & Acceptance | Baseline; authoritative subject to REV47/№48 precedence |
| DOC22 | Deployment / Local Server / Cloud / Backup | Baseline; authoritative subject to REV47/№48 precedence |
| DOC23 | Data Governance / Master Data / SoT | Baseline; authoritative subject to REV47/№48 precedence |
| DOC24 | GIS / Spatial / Cadastre / Remote Sensing | Baseline; authoritative subject to REV47/№48 precedence |
| DOC25 | IoT Contract | Baseline; authoritative subject to REV47/№48 precedence |
| DOC26 | Production Integration / MES-lite / OEE / Retrofit | Baseline; authoritative subject to REV47/№48 precedence |
| DOC27 | Demo Data / Test Farm / Reference Dataset | Baseline; authoritative subject to REV47/№48 precedence |
| DOC28 | Development Roadmap / Repository / Coding Rules | Baseline; authoritative subject to REV47/№48 precedence |
| DOC29 | Research: Real Problems of Russian APK | Baseline; authoritative subject to REV47/№48 precedence |
| DOC30 | AI Architecture | Baseline; authoritative subject to REV47/№48 precedence |
| DOC31 | Hardware-Software Complex | Baseline; authoritative subject to REV47/№48 precedence |
| DOC32 | Final Competitive Audit | Baseline; authoritative subject to REV47/№48 precedence |
| DOC33 | Commercial Market Delta / Master Functional Baseline | Expanded domain/platform baseline |
| DOC34 | Agronomy Operations / Precision Farming | Expanded domain/platform baseline |
| DOC35 | MTP / Fleet / Fuel / Harvest / ISOBUS / RTK / Labor | Expanded domain/platform baseline |
| DOC36 | Grain / Elevator / Quantitative-Quality Accounting | Expanded domain/platform baseline |
| DOC37 | Operational Logistics / Yard / WMS-lite / TMS-lite | Expanded domain/platform baseline |
| DOC38 | Vertical Extensions Architecture | Expanded domain/platform baseline |
| DOC39 | Quality Management / LIMS / Food Safety | Expanded domain/platform baseline |
| DOC40 | Operational Economics / Costing / Budget / S&OP-lite | Expanded domain/platform baseline |
| DOC41 | Supply / Procurement / Sales / Order Fulfillment | Expanded domain/platform baseline |
| DOC42 | Workforce Operations / Labor / Shift / Qualification | Expanded domain/platform baseline |
| DOC43 | Platform Configuration / Onboarding / Migration / Implementation | Expanded domain/platform baseline |
| DOC44 | Extensibility / Plugin / Integration / Device SDK | Expanded domain/platform baseline |
| DOC45 | Enterprise Control Tower / Analytics / Search / Reporting v2 | Expanded domain/platform baseline |
| DOC46 | Customer / Operator UX System v2 | Expanded domain/platform baseline |
| DOC47 | Existing Documents Revision / Architecture Reconciliation Pack | Reconciliation authority |
| DOC48 | Requirements Traceability / Scope Freeze | Scope freeze authority |
| DOC49 | Codex Build Graph / Implementation Work Packages | Execution graph authority |
| DOC50 | Final TZ + Codex Implementation Pack / Release Baseline | Final release/execution baseline |

# 31. Final TZ Requirements Registry — TZ50-001…160

| ID | Category | Requirement | Level |
| --- | --- | --- | --- |
| TZ50-001 | Scope/Governance | Implementation must preserve all 315 MASTER IDs and their frozen release/status mapping. | MUST |
| TZ50-002 | Scope/Governance | Implementation must preserve all 133 market-delta frozen decisions; no delta becomes core implicitly. | MUST |
| TZ50-003 | Scope/Governance | Any post-freeze scope change must use an approved Change Request. | MUST |
| TZ50-004 | Scope/Governance | REV47 conflict decisions must override stale conflicting text until physical spec revision is completed. | MUST |
| TZ50-005 | Scope/Governance | Every buildable requirement must map to one owner module and at least one WP49 package. | MUST |
| TZ50-006 | Scope/Governance | No requirement ID may be reused for changed semantics. | MUST |
| TZ50-007 | Scope/Governance | No feature may be silently omitted; deferred/rejected status must be explicit. | MUST |
| TZ50-008 | Scope/Governance | Every observable contract change must update traceability. | MUST |
| TZ50-009 | Scope/Governance | Canonical glossary and entity names must be used consistently across code and contracts. | MUST |
| TZ50-010 | Scope/Governance | Architecture decisions changing SoT or module ownership require explicit ADR/change approval. | MUST |
| TZ50-011 | Scope/Governance | Competitor research cannot directly alter runtime scope after freeze. | MUST |
| TZ50-012 | Scope/Governance | Future hooks must remain no-build until promoted by change control. | MUST |
| TZ50-013 | Scope/Governance | Release composition must be generated from frozen scope artifacts, not hand-maintained parallel lists. | MUST |
| TZ50-014 | Scope/Governance | Build graph must remain a DAG after every approved scope change. | MUST |
| TZ50-015 | Scope/Governance | Final release evidence must identify exact spec/build baseline versions. | MUST |
| TZ50-016 | Architecture | Local Server must be authoritative for operational business writes. | MUST |
| TZ50-017 | Architecture | Cloud must not overwrite authoritative Local business facts. | MUST |
| TZ50-018 | Architecture | PostgreSQL local-cloud multi-master replication is prohibited. | MUST |
| TZ50-019 | Architecture | Backend must preserve modular bounded-context ownership. | MUST |
| TZ50-020 | Architecture | Direct cross-module writes to foreign authoritative tables are prohibited. | MUST |
| TZ50-021 | Architecture | All authoritative writes must pass domain validation/state transitions. | MUST |
| TZ50-022 | Architecture | All authoritative writes must pass server-side permission checks. | MUST |
| TZ50-023 | Architecture | All authoritative writes must emit audit/provenance where applicable. | MUST |
| TZ50-024 | Architecture | Transactional outbox must accompany authoritative events. | MUST |
| TZ50-025 | Architecture | Redis must not be durable business authority. | MUST |
| TZ50-026 | Architecture | MinIO/S3 attachments must be referenced by stable metadata/checksum. | MUST |
| TZ50-027 | Architecture | Hardware absence must not block core manual workflows. | MUST |
| TZ50-028 | Architecture | AI absence must not block core business workflows. | MUST |
| TZ50-029 | Architecture | WAN loss must not block critical Local workflows. | MUST |
| TZ50-030 | Architecture | External system outage must not corrupt or block Local authoritative state. | MUST |
| TZ50-031 | Data/SoT | Canonical entities must use stable IDs independent of external system IDs. | MUST |
| TZ50-032 | Data/SoT | External IDs must be stored as mappings with source provenance. | MUST |
| TZ50-033 | Data/SoT | Attribute-level source-of-truth rules must be enforceable. | MUST |
| TZ50-034 | Data/SoT | Corrections must preserve original authoritative values and history. | MUST |
| TZ50-035 | Data/SoT | Immutable specifications/results must use versioning/supersession. | MUST |
| TZ50-036 | Data/SoT | Duplicate/master merge operations must preserve lineage. | MUST |
| TZ50-037 | Data/SoT | Business quantities and money must use exact decimal representation. | MUST |
| TZ50-038 | Data/SoT | Business timestamps must preserve instant and relevant local timezone/business date semantics. | MUST |
| TZ50-039 | Data/SoT | Spatial data must use explicit CRS/SRID metadata. | MUST |
| TZ50-040 | Data/SoT | Field, LandPlot and FieldSeason must remain distinct entities. | MUST |
| TZ50-041 | Data/SoT | Batch/Lot genealogy must be reusable across warehouse, grain and production. | MUST |
| TZ50-042 | Data/SoT | Quality disposition must not erase physical production/stock facts. | MUST |
| TZ50-043 | Data/SoT | Operational cost must remain distinguishable from accounting actual. | MUST |
| TZ50-044 | Data/SoT | AI-derived data must be marked derived/advisory with model provenance. | MUST |
| TZ50-045 | Data/SoT | IoT-derived state must reference source evidence and resolver version. | MUST |
| TZ50-046 | API/Events | HTTP contracts must be represented in canonical OpenAPI. | MUST |
| TZ50-047 | API/Events | Generated clients must be synchronized with OpenAPI changes. | MUST |
| TZ50-048 | API/Events | API breaking changes require explicit version/compatibility plan. | MUST |
| TZ50-049 | API/Events | Commands must support idempotency where retries are possible. | MUST |
| TZ50-050 | API/Events | Event schemas must be versioned and catalogued. | MUST |
| TZ50-051 | API/Events | Events must include correlation/causation identifiers where applicable. | MUST |
| TZ50-052 | API/Events | Event producers must be owned by the canonical source module. | MUST |
| TZ50-053 | API/Events | Consumers must tolerate additive compatible fields. | MUST |
| TZ50-054 | API/Events | Breaking event changes must use new major schema/version. | MUST |
| TZ50-055 | API/Events | Inbox consumers must protect against duplicate delivery. | MUST |
| TZ50-056 | API/Events | External webhooks must be signed/authenticated and idempotent. | MUST |
| TZ50-057 | API/Events | API error model must distinguish validation, conflict, permission and external dependency failures. | MUST |
| TZ50-058 | Offline/Sync | Mobile authoritative intent must be captured as ProvisionalCommand offline. | MUST |
| TZ50-059 | Offline/Sync | Every provisional command must have a stable client command ID. | MUST |
| TZ50-060 | Offline/Sync | Mobile UI must expose pending/synced/conflict/failed state. | MUST |
| TZ50-061 | Offline/Sync | Server must revalidate rules and permissions when offline commands sync. | MUST |
| TZ50-062 | Offline/Sync | Last-write-wins must not resolve authoritative conflicts by default. | MUST |
| TZ50-063 | Offline/Sync | Attachment upload must have independent resumable queue state. | MUST |
| TZ50-064 | Offline/Sync | Offline schema migration must preserve unsynced queue. | MUST |
| TZ50-065 | Offline/Sync | Offline maps/reference data must use explicit snapshots/versioning. | MUST |
| TZ50-066 | Offline/Sync | Sync retries must be idempotent. | MUST |
| TZ50-067 | Offline/Sync | Conflict resolution actions must be audited. | MUST |
| TZ50-068 | Offline/Sync | Long offline operation must respect NFR retention/capacity baseline. | MUST |
| TZ50-069 | Offline/Sync | Cloud replication must remain separate from mobile sync authority. | MUST |
| TZ50-070 | Security/Audit | Application permissions must be deny-by-default. | MUST |
| TZ50-071 | Security/Audit | UI visibility must not replace server authorization. | MUST |
| TZ50-072 | Security/Audit | Privileged corrections/approvals/config changes must be audited. | MUST |
| TZ50-073 | Security/Audit | Production secrets must not be stored in repository or demo fixtures. | MUST |
| TZ50-074 | Security/Audit | Extension capabilities must be least-privilege. | MUST |
| TZ50-075 | Security/Audit | File upload/download paths must enforce authorization and content controls. | MUST |
| TZ50-076 | Security/Audit | Identity/session handling must meet security baseline from DOC19. | MUST |
| TZ50-077 | Security/Audit | Personal data access must be logged where required by policy. | MUST |
| TZ50-078 | Security/Audit | Release artifacts must support integrity verification. | MUST |
| TZ50-079 | Security/Audit | SBOM must be generated for production release. | MUST |
| TZ50-080 | Security/Audit | Security regression must include horizontal/vertical authorization tests. | MUST |
| TZ50-081 | Security/Audit | No AI/IoT connector may bypass permission/domain command layer. | MUST |
| TZ50-082 | Integration | 1C integration must respect attribute-level SoT mapping. | MUST |
| TZ50-083 | Integration | 1C downtime must not block Local operational workflows. | MUST |
| TZ50-084 | Integration | Inbound external data must pass staging/validation/mapping before canonical write. | MUST |
| TZ50-085 | Integration | Integration retries must be idempotent. | MUST |
| TZ50-086 | Integration | Integration must handle duplicate/out-of-order/partial payloads. | MUST |
| TZ50-087 | Integration | Reconciliation status must be observable to operators. | MUST |
| TZ50-088 | Integration | External rejection must not silently delete Local fact. | MUST |
| TZ50-089 | Integration | External status updates must preserve source timestamp/provenance. | MUST |
| TZ50-090 | Integration | Provider-specific schemas must remain inside adapters/connectors. | MUST |
| TZ50-091 | Integration | Connector secrets must use secure configuration/secrets storage. | MUST |
| TZ50-092 | Integration | Government systems must remain integration boundaries, not internal core domains. | MUST |
| TZ50-093 | Integration | Integration fixtures must include failure injection cases. | MUST |
| TZ50-094 | Domain Traceability | FieldSeason operations must be traceable to resource/labor/machine facts. | MUST |
| TZ50-095 | Domain Traceability | HarvestBatch must remain linked to source field/season/task. | MUST |
| TZ50-096 | Domain Traceability | Combine unload must be distinct from transport delivery and scale measurement. | MUST |
| TZ50-097 | Domain Traceability | WeighingTransaction must preserve raw weight evidence and corrections. | MUST |
| TZ50-098 | Domain Traceability | Warehouse/Grain lot split/merge must preserve genealogy. | MUST |
| TZ50-099 | Domain Traceability | Grain quality/owner/storage transformations must preserve source lot relations. | MUST |
| TZ50-100 | Domain Traceability | Production consumption/output must preserve batch genealogy. | MUST |
| TZ50-101 | Domain Traceability | FinishedProductBatch must be traceable to consumed input lots. | MUST |
| TZ50-102 | Domain Traceability | Shipment/POD must preserve shipped batch/handling unit links. | MUST |
| TZ50-103 | Domain Traceability | Reverse traceability must follow the same canonical relationships. | MUST |
| TZ50-104 | Domain Traceability | Quality hold/disposition must be visible in traceability graph. | MUST |
| TZ50-105 | Domain Traceability | Maintenance/downtime relations must not mutate production facts retroactively. | MUST |
| TZ50-106 | UX/Operations | Mobile role workspaces must minimize text entry through QR/GPS/photo/voice/NFC/RFID where useful. | MUST |
| TZ50-107 | UX/Operations | Critical industrial actions must use explicit confirmation and state feedback. | MUST |
| TZ50-108 | UX/Operations | Offline state must be visible to operators. | MUST |
| TZ50-109 | UX/Operations | Permission-driven UX must reflect server capabilities. | MUST |
| TZ50-110 | UX/Operations | Industrial UI must support glove/outdoor/tablet/kiosk contexts defined in DOC46. | MUST |
| TZ50-111 | UX/Operations | Cross-domain search results must obey permissions. | MUST |
| TZ50-112 | UX/Operations | Control Tower KPIs must expose freshness/completeness/confidence. | MUST |
| TZ50-113 | UX/Operations | KPI drilldown must reach underlying canonical facts/evidence. | MUST |
| TZ50-114 | UX/Operations | Saved views/reports must not create parallel business authority. | MUST |
| TZ50-115 | UX/Operations | Operator exceptions must route to actionable workflows, not passive dashboards. | MUST |
| TZ50-116 | Testing/Demo | Every WP must have testable acceptance criteria before implementation starts. | MUST |
| TZ50-117 | Testing/Demo | Every authoritative state machine must have positive and negative transition tests. | MUST |
| TZ50-118 | Testing/Demo | Every permission-protected command must have negative permission tests. | MUST |
| TZ50-119 | Testing/Demo | Every offline command path must test retry/idempotency/conflict where applicable. | MUST |
| TZ50-120 | Testing/Demo | Every integration must test timeout/error/duplicate/out-of-order cases. | MUST |
| TZ50-121 | Testing/Demo | Every DB migration must be exercised in CI against representative previous schema. | MUST |
| TZ50-122 | Testing/Demo | Deterministic DEMO27 scenarios must be usable for E2E verification. | MUST |
| TZ50-123 | Testing/Demo | Golden KPI/formula values must be versioned and reproducible. | MUST |
| TZ50-124 | Testing/Demo | Traceability regression must test forward and reverse chain. | MUST |
| TZ50-125 | Testing/Demo | Critical release tests must run against real infrastructure services in test Compose. | MUST |
| TZ50-126 | Testing/Demo | Performance tests must use enterprise-scale generators where defined. | MUST |
| TZ50-127 | Testing/Demo | DR/restore must be periodically tested, not only documented. | MUST |
| TZ50-128 | Testing/Demo | Release regression must produce machine-readable PASS/FAIL evidence. | MUST |
| TZ50-129 | Deployment/Release | Local Server deployment must be reproducible from versioned manifests. | MUST |
| TZ50-130 | Deployment/Release | Production release must pin service/image versions. | MUST |
| TZ50-131 | Deployment/Release | Release must declare DB/API/event/config compatibility versions. | MUST |
| TZ50-132 | Deployment/Release | Schema breaking changes must follow expand/compatible/backfill/switch/contract. | MUST |
| TZ50-133 | Deployment/Release | Mobile upgrade must preserve local data and unsynced commands. | MUST |
| TZ50-134 | Deployment/Release | Backup must include database/object/config/contracts needed for restore. | MUST |
| TZ50-135 | Deployment/Release | RPO/RTO must meet NFR profile for targeted deployment. | MUST |
| TZ50-136 | Deployment/Release | Cloud must remain non-authoritative during degraded replication. | MUST |
| TZ50-137 | Deployment/Release | Feature flags/module activation must be versioned and auditable. | MUST |
| TZ50-138 | Deployment/Release | Customer-specific configuration must not require core forks. | MUST |
| TZ50-139 | Deployment/Release | Rollback/recovery procedure must be explicit in release notes. | MUST |
| TZ50-140 | Deployment/Release | Production promotion requires release gate evidence. | MUST |
| TZ50-141 | Codex Execution | Codex must implement exactly one WP manifest at a time. | MUST |
| TZ50-142 | Codex Execution | Codex must verify dependsOn before editing. | MUST |
| TZ50-143 | Codex Execution | Codex must edit only allowedPaths. | MUST |
| TZ50-144 | Codex Execution | Need to modify deniedPaths must trigger explicit issue/CR, not silent change. | MUST |
| TZ50-145 | Codex Execution | Codex must not invent business rules/entities/releases. | MUST |
| TZ50-146 | Codex Execution | Codex must update contracts in the same WP as observable behavior. | MUST |
| TZ50-147 | Codex Execution | Codex must create/adjust tests before or with implementation. | MUST |
| TZ50-148 | Codex Execution | Codex must run required quality gates before completion. | MUST |
| TZ50-149 | Codex Execution | Codex must run mapped deterministic demo scenario. | MUST |
| TZ50-150 | Codex Execution | Codex must produce Completion Report evidence. | MUST |
| TZ50-151 | Codex Execution | Codex must not declare PASS with required tests skipped. | MUST |
| TZ50-152 | Codex Execution | Codex must not create a second source of truth for convenience. | MUST |
| TZ50-153 | Codex Execution | Codex must not bypass application layer with direct foreign DB write. | MUST |
| TZ50-154 | Codex Execution | Codex must preserve existing stable IDs/event names unless migration/alias plan is approved. | MUST |
| TZ50-155 | Codex Execution | Codex must create explicit migration for schema changes. | MUST |
| TZ50-156 | Codex Execution | Codex must update generated clients after API changes. | MUST |
| TZ50-157 | Codex Execution | Codex must keep event schema/catalog synchronized. | MUST |
| TZ50-158 | Codex Execution | Codex must keep permission catalog synchronized. | MUST |
| TZ50-159 | Codex Execution | Codex must record known limitations/deferred items with approved references. | MUST |
| TZ50-160 | Codex Execution | Codex must stop scope interpretation at №48/№50 boundaries; ambiguity becomes issue/ADR/CR proposal. | MUST |

# 32. Final Acceptance Registry — AT50-001…100

| ID | Category | Проверка | Expected |
| --- | --- | --- | --- |
| AT50-001 | Scope/Governance | 315 MASTER IDs present in machine-readable scope and mapped to frozen release/status. | PASS |
| AT50-002 | Scope/Governance | 133 market-delta rows present with frozen decision and no missing IDs. | PASS |
| AT50-003 | Scope/Governance | No buildable requirement is UNMAPPED in RTM. | PASS |
| AT50-004 | Scope/Governance | All 94 WP49 manifests exist and reference valid requirements/specs. | PASS |
| AT50-005 | Scope/Governance | Build graph cycle detector returns no cycles. | PASS |
| AT50-006 | Scope/Governance | Every WP has ownerModule, release, wave, dependsOn, allowedPaths and acceptance. | PASS |
| AT50-007 | Scope/Governance | No FUTURE/REJECTED item appears in build graph as implementation without approved CR. | PASS |
| AT50-008 | Scope/Governance | REV47 conflicts referenced by affected requirements are resolvable without ambiguity. | PASS |
| AT50-009 | Scope/Governance | Release baseline generated from scope matches documented MVP/V1/V1.5/V2 composition. | PASS |
| AT50-010 | Scope/Governance | Change request validation rejects reuse of an existing requirement ID for new semantics. | PASS |
| AT50-011 | Architecture | Attempted cloud overwrite of Local authoritative fact is rejected. | PASS |
| AT50-012 | Architecture | Architecture test detects direct cross-module write into foreign authoritative table. | PASS |
| AT50-013 | Architecture | Authoritative command without permission is rejected and audited. | PASS |
| AT50-014 | Architecture | Authoritative transaction publishes event through outbox atomically. | PASS |
| AT50-015 | Architecture | Redis loss does not erase authoritative business facts. | PASS |
| AT50-016 | Architecture | External system outage leaves Local command path operational. | PASS |
| AT50-017 | Architecture | Manual-only workflow completes without IoT hardware. | PASS |
| AT50-018 | Architecture | Core workflow completes with AI service unavailable. | PASS |
| AT50-019 | Architecture | Sensor evidence cannot directly close/alter business fact outside domain command. | PASS |
| AT50-020 | Architecture | Safety/PLC write operation is unavailable in V1 baseline. | PASS |
| AT50-021 | Data/API | External ID collision does not replace canonical internal identity. | PASS |
| AT50-022 | Data/API | Correction creates audit/supersession history rather than destructive overwrite. | PASS |
| AT50-023 | Data/API | Decimal quantity roundtrip through API/DB preserves exact expected value. | PASS |
| AT50-024 | Data/API | Business timezone boundary produces correct local business date. | PASS |
| AT50-025 | Data/API | OpenAPI diff is generated for API change and generated client compiles. | PASS |
| AT50-026 | Data/API | Duplicate idempotent command returns same logical result without double fact. | PASS |
| AT50-027 | Data/API | Duplicate event delivery does not duplicate consumer state. | PASS |
| AT50-028 | Data/API | Breaking event schema without new major version is rejected by contract test. | PASS |
| AT50-029 | Data/API | Attachment checksum mismatch is detected. | PASS |
| AT50-030 | Data/API | Spatial geometry with wrong/unknown CRS follows validation/error policy. | PASS |
| AT50-031 | Offline/Sync | Critical mobile command saves locally with WAN disabled. | PASS |
| AT50-032 | Offline/Sync | Queued command survives app restart and syncs after reconnect. | PASS |
| AT50-033 | Offline/Sync | Duplicate resend does not create duplicate business fact. | PASS |
| AT50-034 | Offline/Sync | Permission revoked while offline causes server rejection on sync with visible status. | PASS |
| AT50-035 | Offline/Sync | Concurrent conflicting authoritative changes produce explicit conflict, not LWW. | PASS |
| AT50-036 | Offline/Sync | Attachment upload resumes after interrupted connection. | PASS |
| AT50-037 | Offline/Sync | Mobile schema upgrade preserves unsynced queue. | PASS |
| AT50-038 | Offline/Sync | 14-day offline fixture remains usable within configured storage profile. | PASS |
| AT50-039 | Offline/Sync | Conflict resolution creates audit record. | PASS |
| AT50-040 | Offline/Sync | Cloud replication delay does not alter mobile sync authority. | PASS |
| AT50-041 | Security/Integration | Horizontal authorization test cannot access another scoped object. | PASS |
| AT50-042 | Security/Integration | Vertical authorization test cannot invoke privileged correction. | PASS |
| AT50-043 | Security/Integration | Repository secret scan finds no production credentials. | PASS |
| AT50-044 | Security/Integration | Extension without required capability cannot call protected platform action. | PASS |
| AT50-045 | Security/Integration | Inbound malformed external payload cannot write canonical tables. | PASS |
| AT50-046 | Security/Integration | Integration duplicate/out-of-order fixtures reconcile deterministically. | PASS |
| AT50-047 | Security/Integration | 1C unavailability queues/retries without blocking local execution. | PASS |
| AT50-048 | Security/Integration | External rejection is stored as reconciliation status without deleting local fact. | PASS |
| AT50-049 | Security/Integration | Connector retry is idempotent under repeated timeout. | PASS |
| AT50-050 | Security/Integration | Release SBOM and integrity metadata are produced. | PASS |
| AT50-051 | Traceability | Forward trace FieldSeason -> finished batch returns complete canonical chain. | PASS |
| AT50-052 | Traceability | Reverse trace finished batch -> field/season returns source lots and operations. | PASS |
| AT50-053 | Traceability | CombineUnload amount may differ from WeighingTransaction without being overwritten. | PASS |
| AT50-054 | Traceability | Lot split creates child genealogy and preserves parent provenance. | PASS |
| AT50-055 | Traceability | Lot merge records all parents and does not lose quality/owner references. | PASS |
| AT50-056 | Traceability | Quality Hold blocks configured shipment/consumption action but does not erase stock. | PASS |
| AT50-057 | Traceability | Production consumption/output preserves exact batch genealogy. | PASS |
| AT50-058 | Traceability | Shipment/POD remains linked to shipped batch/handling units. | PASS |
| AT50-059 | Traceability | Late quality correction updates disposition workflow without rewriting original lab result. | PASS |
| AT50-060 | Traceability | Cloud/read-model trace result matches Local canonical graph after replication catches up. | PASS |
| AT50-061 | UX/Analytics | Offline indicator and pending counter are visible during disconnected mobile workflow. | PASS |
| AT50-062 | UX/Analytics | Hidden UI action still fails server authorization when called directly. | PASS |
| AT50-063 | UX/Analytics | QR scan resolves correct entity or shows explicit ambiguity/error. | PASS |
| AT50-064 | UX/Analytics | Control Tower KPI displays freshness/completeness metadata. | PASS |
| AT50-065 | UX/Analytics | KPI drilldown reaches underlying canonical fact IDs. | PASS |
| AT50-066 | UX/Analytics | Global search filters results by permissions. | PASS |
| AT50-067 | UX/Analytics | Saved view cannot bypass later permission changes. | PASS |
| AT50-068 | UX/Analytics | Exception center opens actionable domain workflow for supported exception. | PASS |
| AT50-069 | UX/Analytics | Industrial confirmation prevents accidental single-tap irreversible action. | PASS |
| AT50-070 | UX/Analytics | Report regeneration from same frozen inputs/version reproduces expected KPI values. | PASS |
| AT50-071 | Testing/Deployment | All mapped unit/integration/contract tests for a WP pass before merge. | PASS |
| AT50-072 | Testing/Deployment | DEMO27 mapped scenario passes with fixed seed/reference clock. | PASS |
| AT50-073 | Testing/Deployment | Migration from representative prior schema completes and application boots. | PASS |
| AT50-074 | Testing/Deployment | Backup restore reconstructs database and object references within target RTO. | PASS |
| AT50-075 | Testing/Deployment | Restore meets configured RPO for enterprise profile. | PASS |
| AT50-076 | Testing/Deployment | Mobile update preserves offline queue in upgrade fixture. | PASS |
| AT50-077 | Testing/Deployment | Local Server remains functional during simulated WAN outage. | PASS |
| AT50-078 | Testing/Deployment | Cloud replica resumes after outage without overwriting local facts. | PASS |
| AT50-079 | Testing/Deployment | Performance suite meets NFR threshold for selected deployment profile. | PASS |
| AT50-080 | Testing/Deployment | Release manifest pins all required versions and compatibility metadata. | PASS |
| AT50-081 | Codex Execution | Codex runner refuses WP when a hard dependency is not merged. | PASS |
| AT50-082 | Codex Execution | Codex diff check fails when modified file is outside allowedPaths. | PASS |
| AT50-083 | Codex Execution | Codex completion fails when deniedPaths were touched without approved CR. | PASS |
| AT50-084 | Codex Execution | Codex completion fails when required migration is missing. | PASS |
| AT50-085 | Codex Execution | Codex completion fails when OpenAPI changed but generated client was not updated. | PASS |
| AT50-086 | Codex Execution | Codex completion fails when event producer changed without catalog update. | PASS |
| AT50-087 | Codex Execution | Codex completion fails when permission key changed without catalog/tests. | PASS |
| AT50-088 | Codex Execution | Codex completion fails when required offline behavior has no test. | PASS |
| AT50-089 | Codex Execution | Codex completion fails when mapped demo scenario is skipped. | PASS |
| AT50-090 | Codex Execution | Codex completion report lists exact changed files and commit. | PASS |
| AT50-091 | Codex Execution | Codex completion report lists DB/API/event/permission/workflow diffs. | PASS |
| AT50-092 | Codex Execution | Codex completion report records known limitations and approved deferred refs. | PASS |
| AT50-093 | Codex Execution | Codex does not add a new entity outside frozen scope without CR/ADR proposal. | PASS |
| AT50-094 | Codex Execution | Codex cannot mark PASS when any mandatory G0-G12 gate is FAIL. | PASS |
| AT50-095 | Codex Execution | Parallel WP scheduler rejects packages with conflicting authoritative write/migration scope. | PASS |
| AT50-096 | Codex Execution | Architecture linter rejects a new cyclic module dependency. | PASS |
| AT50-097 | Codex Execution | Contract test rejects silent rename of stable event/permission ID. | PASS |
| AT50-098 | Codex Execution | Final regression confirms no new UNMAPPED requirement after merge. | PASS |
| AT50-099 | Codex Execution | Production release gate rejects build missing SBOM/backup/DR evidence. | PASS |
| AT50-100 | Codex Execution | End-to-end execution from WP manifest to Completion Report is reproducible on clean environment. | PASS |

# 33. Финальный Handoff к Codex

| ID | Перед первым implementation WP должно быть |
| --- | --- |
| H50-01 | №48 frozen scope загружен и checksum/version зафиксирован. |
| H50-02 | №49 build graph загружен; DAG validation PASS. |
| H50-03 | 94 WP manifests созданы/сверены с каталогом. |
| H50-04 | Repo baseline соответствует DOC28/№50 structure. |
| H50-05 | OpenAPI/Event/Permission/Workflow catalogs имеют начальные версии. |
| H50-06 | Database migration framework и test Compose готовы. |
| H50-07 | DEMO27 fixtures доступны через bootstrap/verify команды. |
| H50-08 | CI quality gates G0-G12 реализованы либо имеют явный staged implementation WP. |
| H50-09 | Secrets/production credentials отсутствуют в pack. |
| H50-10 | MVP release graph можно выполнить без optional AI/IoT/verticals. |
| H50-11 | Completion Report template и evidence storage определены. |
| H50-12 | Change-control owner/process назначен до первой scope-changing задачи. |

# 34. Final Definition of Done — Document №50

Final authority chain №47 -> №48 -> №49 -> №50 определена и непротиворечива.

315 MASTER и 133 market-delta decisions не переинтерпретируются внутри №50.

Release baseline MVP/V1/V1.5/V2/FUTURE зафиксирован.

Canonical architecture, SoT, module map, repo layout и no-build boundaries зафиксированы.

Состав machine-readable Codex Implementation Pack определён.

WP execution contract, quality gates, completion evidence и change control определены.

TZ50-001…160 и AT50-001…100 сформированы и пригодны для автоматизации проверки.

Codex получает один WP за раз и может исполнять build graph без повторной интерпретации всей серии.

MVP не зависит от WAN, AI, IoT hardware или vertical extensions.

Финальный статус: RELEASE BASELINE — FROZEN; CODEX IMPLEMENTATION — AUTHORIZED SUBJECT TO WP49 GATES.

FINAL DECISION: спецификационная серия №1–50 завершена. Дальнейшая работа должна переходить из режима “формировать документы” в режим “создавать/валидировать machine-readable pack и исполнять WP49 по build graph”.